10TH CIRCLE BILASPUR (JUDICIARY)

| Sr. No. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Status of Projects Supplied by SE. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 4523-A | Mini Sectt. Bilaspur/ (Judicial court complex) Bilaspur | Letter received regarding addition of courts dated: 01/02/2015 | 6211-12, dated: 16/08/2014 | Letter No. 4724 dated 2/5/2016 | Vide letter No. 5372-75 dated 27/6/2016 | Working Drawings alongwith specification issued Letter No. 1544-46 dt. 27/7/2016 | Dropped (not required) |
| 2 | 4523 | C/o Distt. Consumer forum building Bilaspur | Dated 7/9/2012. | 17260-63 dated 16/6/2012 |  |  | Revised drawings issued for feasibility & approval vide letter 4095-98 dated 17-1-13 | Not started yet. |
| 3 | 4523 | Judicial Court complex at Bilaspur C/o Fiber Sheet roofing & litigant Shed . |  | Letter No. 7547 dated 25/08/2009 |  |  | Letter issued to the Registrar General for confirmation of addition at alterations vide letter No. 58-62 dated 6/4/2010 | Work in progress |

Note :- Red portion shows  deposit works Which are not counted in Total Projects