LIST OF WORK, 10th  Circle – BILASPUR (MISC)

| Sr. No. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Status of Projects Supplied by SE. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 6511 | C/o upper storey of E.T.O. office at Ghumarwin, Distt. Bilaspur | 312-13, dated: 11/06/2014 | 4576-77, dated: 08/07/2014 | 26/08/2014 | 9672-73, dated: 19/09/2014 | Working drawings issued vide letter No.3022-23, dated: 22/10/2014 | Finishing work in progress |
| 2 | 4905 | C/o Swimming pool at Bilaspur |  | 16426-28, dated: 21/02/2013 | 20920 dated: 04/06/2013 | 199-202, dated: 04/04/2013 | letter No. 4958-61, dated: 12/3/2013 During the site visit in June 2017 it has been conveyed by the EE concerned that the site has been changed . It was requested to supply the fresh contour site plan which is still awaited. | Land Dispute. |
| 3 | 8011 | Car Parking Bilaspur. | 6056 dated 10/09/2012 | Letter No. 10736-38 dated 10/11/2014 | Letter No.8259 dated 21/02/15 | Letter No.14855-56 dated 28/01/15 | Working drawings of Phase one issued vide Letter No. 1543-45 dated 09/07/15 | Deposited funds i.e. Rs. 1.20 crore utilized for ground floor structure balance funds required. |
| 4 | 7564 | C/o New hostel building in Kehloor sports complex, Luhnoo |  | 13020-22, dated: 18/12/2014 |  |  | Letter issued regarding vetting the requirements 5709-11, dated: 12/01/2015 | Proposal not finalized. |
| 5 | 7951 | C/o new bus stand at Nihal Bilaspur | 3141 dt. 24/6/09 | 807-09 dt 24/4/09 |  |  | Letter issued to R.M. HRTC Bilaspur that no action regarding this matter is required to be taken by this office 1284-85. dt. 7/7/09 | -do- |
| 6 | 8219 | C/O Indoor Auditorium for Cultural Programme at Bilaspur | Letter No 7824 dated 08/08/2017 | Letter No. 7824 dated 08/08/2017 |  |  | Working drawings issued for feasibility and approval vide letter No.Letter No. 3352-55 dated 5/12/2017 | .Feasibility report sent . |

| SR.NO. | Job No. | Name of Project | Date of requirment received | Date of reaceiving site plan& details | Date of approvel | Date of feasibility | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7 | MZ-127 | Renovations rest House Dholra Bilaspur | Dated 19/1/09 | Dated 19/1/09 | ______ | Dated18.9.09 | Working drg issued on dt 21.11.09 |  |
| 8 | MZ-127 | Rest House at Swarghat, Bilaspur |  |  | ______ | Dated 6/12/08 | Sketch Drawings |  |
| 9 | MZ-127 | P.W.D. REST HOUSE TALAI The.. JHANDUTTA DISTT. BILASPUR( add. Acc.) | Dated 18/11/08 | Dated 18/11/08 | ______ | Dated.24.8.09 | Working drgs.issued 7.9.2009 |  |
| 10 | CZ-291 | CIRCUIT HOUSE AT BILASPUR ADDITTION OF PORCH | Dated 31-8.09 | Dated. 31-8.09 | ______ | ______ | Sketch DRG. ISSUED 0N DT. 17.3.10 |  |
| 11 | MZ-127 | Porch &Beautification of Rest house Ghumarwin | Dated 11.5.11 | DATED 1.9. 11 | ______ | ______ | SKETCH DRG.C.L.D.P. ISSUED part plan & section. Drg ISSUED 21 06.2014 |  |
| 12 |  | Additional accomodation of PWD Rest house Ghumarwin | Dated 30.12 2014 | Dated 30.12 2014 | Dated28.9.2016 | Dated.7.9.2016 | Working drgs.issued 17.11.2016 |  |
| 13 | MZ-127 | Rest House at Sh. Naina-Devi Bilaspur | Dated. 21.3.13 |  | ______ | ______ |  |  |
| 14 | CZ-232 | C/o Welfare Office Bilaspur | Dated /22.11.06 | Dated 9.1.08 |  | Dated 25.11. 2008 | Sketch Drawings issued on dt .8/8/08 |  |
| 15 | CZ-278 | Sub-Treasury Building at Jhandulta | Dated.24.3.07 | Dated.24.3.07 | ______ | ______ | Standred Drawing issued. on dt 18/5/07 |  |
| 16 | CZ-275 | C/o Bus Stansd at Swarghat. | Dated 2.6.11 . | Dated 2.6.11 . | Dated 11.2.12 | Dated 3.5.2012 | Working drg E-mailed on dt. 2.6.12 . |  |
| 17 | MZ-308 | SWIMMING POOL AT LUHNU GROUND BILASPUR | Dated 14/07/2008 | Dated 14/07/2008 | ______ | ______ | Sketch DRG. ISSUED on dt.20.10.09 | Expert consultant may be arranged at your own level.lt. no. 2097-2100 dt. 31.10.2011 . |
| 18 |  | SITTING ARRANGEMENT AROUND AKHARA IN NALWARI MELA GROUND AT LUHNU GROUND BILASPUR | Dated. 1.5.2010 | Dated. 1.5.2010 | ______ | ______ | Sketch DRG. ISSUED on dt.3.11.10 |  |
| 19 |  | C/O Demand Hall cum office bldg. of Ex-service man at barmana | Dated 3.7.10 | Dated 3.7.10 | ______ | ______ | Working drg.issued Dated. 6.7.10 |  |
| 20 | MZ-253 | RAIN SHELTER AT KOTHI CHOWK KANDRAUR- BAMTA, BILASPUR |  | DATED 17-9-2013 | ______ | ______ | Rain seelter drg. E- mailed to E. E. Bilaspur division no. -1 an official I.D. & as well as an personal I.d. |  |
| 21 | MZ-373 | Staff Quatter in HPPWD Division at Ghumarwin Distt. Bilaspur | . DATED 20-1-2014. | . DATED 25-11-2013. | ______ | Dated.5.4.2014 | Working Drgs issued dated 19.5.2014. |  |
| 22 | CZ-294 | HOME GUARD 5TH BATTALION BILASPUR | date 27/2/2008. , dt.12.5.10 | Date 11/3/2008. | Dated.12.5.10 | Dated.12.5.10 | Working drgs issuedon DT. 23.8.10 | DRG. WITH ALL CORRESPONDENCE SENT TO SHIMLA LETTER NO. 1565 DT. 17.9.2010 |
| 23 | CZ-239 | C/O TYPE-II QTR.-2NOS. FOR POLICE STATION SADAR DISTT. BILASPUR | Dated 1.9.2010 | Dated 1.9.2010 | ______ | ______ | Standred Drgs issued dated 23.11.2010. |  |
| 24 | CZ-239 | C/O office building of Dy. Supdt. Of police (Vig) AT BILASPUR H.P. | Dated 31.12.2013. | Dated 14.08 20.08. | ______ |  | Sketch Drgs issued dated 6.2.2014. |  |
| 25 | MZ-127 | C/O Rest House at Bahadurpur, Bilaspur | dated 30/7/2014. | Dated 30/7/2014. |  |  | Working Drgs issued dated 13.9.2017. |  |
| 26 | CZ-127 | Additional accomodation of PWD Rest house Namhol Distt. Bilaspur |  |  |  | Dated.25. 6.2014 | Working Drgs issued dated 28.10.2016. |  |
| 27 | MZ-294 | C/O Way side Amenties at Nauni Junction at NH-21 Distt Bilaspur. |  |  |  |  | Sketch Drg. issued Dated 16-6-2016 |  |
| 28 | CZ-127 | C/ORest House at Jhanduttar( Additional accomodation ), Distt.Bilaspur | dated 21/9/2016. | dated 21/9/2016. |  | Dated 28/1/2017. | Working Drgs issued dated 23.3.2017. |  |
| 29 | CZ-260 | Creation of Tourist facilities between Garamoura (Swarghat) and Manali on NH 21 |  |  |  |  | Working Drgs issued dated 16.6.2016. |  |
| 30 | MZ-239 | C/O store room in police line for drugs medicine at Bilaspur |  | Dated 3/1/2017. |  |  | Working Drgs issued dated 1.2.2017. |  |
| 31 | MZ-405 | C/O Multipurpose indoor stadium atGhumarwinr,Distt Bilaspur |  | Dated 3/01/2017. |  | Dated 19/08/2016. | Working Drgs issued dated 14.2.2017. |  |
| 32 | MZ-417 | C/O Parking at D. C. office comlex at Bilaspur | dated 24/8/2016. |  |  |  |  |  |
| 33 | CZ-227 | C/O 2nd floor in o/o the Deputy Director,Horticulture (H.P.)at Bilaspur | dated 24/8/2016. |  |  |  |  |  |
| 34 | MZ-428 | Additional accomodation of circuit house Bilaspur Distt. Bilaspur |  | Dated 24/07/2017. |  |  | Lt. issued on dt. 28-7-2017 regarding detailed requirement | site data/info awaited |
| 35 | MZ-433 | S.D.M. Office building at Jhandutta Bilaspur Distt. Bilaspur |  | Dated 14/09/2017. |  |  |  |  |
| 36 | MZ-127 | Dormitory to Rest House at Sh. Naina-Devi ( Bilaspur | dated 29/8/2017. | Dated 29/8/2017. |  |  | Working Drgs issued dated 18.9.2017. |  |
| 37 | MZ-304 | Distt.Attorney Office, Bilaspur. | Dated 12.7.06 |  |  |  | Working Drg. ISSUED 30.3.09 |  |
| 38 |  | Distt.Attorney Office, Bilaspur.Residence TYPE-I,II,III ,IV QTR | Dated.05.04.2007 |  |  |  | DRG. ISSUED 7.7.09 |  |
| 39 |  | DY. DISTT. ATTORNEY RESIDENCE AT GHUMARWIN, BILASPUR *TYPE-I,II,III QTR *C/O of office of the deputy distt. Attorney / Asstt. Distt. Attorney at Ghumarwin | Dated 10.9.2010, Dated12.11.2010, Dated.13-1-2011,Dated 24.2.12 |  |  |  | LAY-OUT PLAN ISSUEDDT. 30.11.2011, *drg issued on dt 31.1.12 |  |
| 40 | CZ-340 | Sub. Tehsil Building at Namhol Distt. Bilaspur | Datedt19.2.2016 | Dated 7.7.2010 |  | Datedt25.6.2016 | Working drg.issued dated 3.11.2016 |  |
| 41 |  |  | Gutter, cill , SLIT WINDOW ETC. |  |  |  | Drawing issued on dt 4/3/11 |  |
| 42 | MZ-365 | SubTehsil Bharari | Dated. 4.4.13 | DT. 17.4.13 & DT. 24.4.13 | .Approval Lt.No. BLS-ADRA-1(729)/2014-7400 received from Deputy commissioner Bilaspur(H.P.) |  | Sketch Drgs. issued dated 28.11.2014 | Reminder issued toE.E. ghumarwin for crossection & photograph VIDE LETTER NO.457-61 DATED 12.9.13. |
| 43 | MZ-415 | C/o Tehsile Welfare Office at Ghumarwin Distt. Bilaspur | Dated.25.9.17 |  |  | Lt. issued to xen for detailed requirement |  |  |
| 44 | MZ-178 | C/O Office accomodation of Dy. Distict Attorney, Assiatant Distt. Attorneys & public prosecutors at Ghumarwin Distt. Bilaspur | Dated. 11.4.16 | Dated. 9.6.16 | Dated. 8.11.16 | Dated. 26.6.17 | Working drg.issued dated 2.8.2017 |  |
| 45 | CZ-340 | C/O Residential accommodation for Naib Tehsildar at Namhol Distt. Bilaspur |  | Dated. 9.6.2016 | Dated.14.7.2016 | Dated.25.6.2016 | Dated. 21.2.2017 |  |
| 46 | CZ-256 | Provision of S.D.M. office (additional & alteration) at tehsil building shri naina devi ji at Swarghat Distt. Bilaspur | Dated. 28.2.2017 |  |  |  | Sketch Drgs. issued dated4.3.2017 |  |

Note :- Red portion shows  deposit works Which are not counted in Total Projects