| 10th Circle,Bilaspur (MEDICAL) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| S.No. | Job No. | Name of Project | Date of requirment received | Date of reaceiving site plan& details | Date of approvel | Date of feasibility | Status of project | Status of Projects Supplied by SE. |
| 1 | 3390 | P.H.C. Bhapyar, Tehsil.Ghumarwin | Dated.17.2.09 | Dated.17.2.09 |  |  | STD.Drawings issued on 8.4.2009 |  |
| 2 | 3390 | P.H.C. Building at Rajpura Bilaspur | Dated.8.5.07 | Dated.8.5.07 |  |  |  | Site not decided |
| 3 | 3390 | O.P.D. BLOCK AT C.H.C GHUMARWIN | Dated.22.9.10 |  | Dated.22.9.10 | Dated 04.02.2011 | W/Drg.issued on dt.2.7.11 |  |
| 4 | 3390 | C.H.C.at Barari Teh. Ghumarwin provision of ramp,OPD block ) | Dated 2.01.2014 , dated 25.3.2014 | Dated 2.01.2014 , dated 25.3.2014 | .DATED 29.03.2014 | Dated 25.0.3.2014. | Drg.issued on dt.24.6.2011 Drg. Issued (OPD Block) on dated 26.2.2014 . Working drg issued dated 31/10/2014. |  |
| 5 | 3390 | C/O CHC at Sh. Naina-Devijee Distt Bilaspur. |  | Dated.31.03.2010 | Dated.18.05.2011 |  |  | Health institution iv sujested instead of chc |
| 6 | MZ-159 | AYURVEDIC Dispensary AT Kallar, Distt. Bilaspur | Dated.30.12.11 | Dated.30.12.11 |  |  | Layout plan issued on dt.15.3.12 | feasibility & approval awaited |
| 7 | 3390 | PHC.Building at HatwarTeh. Ghumarwin, C/O Health institution level II at Hatwar im The. Ghumarwin Distt Bilaspur | dated 19-6-2014 | DATED 15/11/2013 |  |  | layout plan send on dated 3-2-2014 ( std.design of health instition level II issued.) |  |
| 8 | 3390 | C/O30 Bedded 1st referral Unit at Jhandutta Distt Bilaspur. | Dated 26.2.14 | DATED 28.03.2014 |  |  | Working Drgs & detail of doors & window issued dated 26/4 2014.. |  |
| 9 | CZ-129 | C/O GNM training school at Regional Hospital Bilaspur Distt Bilaspur. | Dated 18.2.15 | Dated 10.3.15 | Dated 0 4.07..2015 | Dated 10.06..2015 | WorkingDrawing issued.on Dated 24.10.2016 |  |
| 10 | CZ-129 | standred drg. J. E. Residence cum office |  |  |  |  | WorkingDrawing issued.on Dated 15.06.2015 |  |
| 11 | 3390 | P.H.C. Building at Pantehra Distt.Bilaspur |  | Dated 29.08.2016 |  |  | Letter issued.on Dated 20.12.2016 |  |
| 12 | 3390 | C/O 50 beded hospital at Ghwandal, tehsil Shri Naina Devi jiDistt Bilaspur. | Dated 16.01.2017 |  | Dated14.03.2017 |  | WorkingDrawing issued.on Dated 23.03.2017 |  |
| 13 | 3390 | C/O CHC building at Panjgain Distt Bilaspur. | Dated 5.05.2017 | Dated 23.01.2017 |  |  |  | drgs ready for issue |
| 14 | 3390 | C/O CHC building at kuthera Distt Bilaspur. |  | Dated 23.01.2017 |  |  |  |  |
| 15 | 3390 | C/Oproposed Mother Child Health Care Centre at Regional Hospital Bilaspur, Distt Bilaspur. |  | Dated 5.05.2017 |  |  |  | in process with client deptt. |

Note :- Red portion shows  deposit works Which are not counted in Total Projects