| OFFICE OF THE SENIOR ARCHITECT (SOUTH ZONE) HP PWD SHIMLA |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| LIST OF WORK JUDICIARY |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 th CIRCLE - PALAMPUR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sr. No | Job No. | Name of Project |  | Date of requirments received |  | Date of receiving site Plan & details |  | Date of sketch drawing issued |  | Date of approval | Date of feasibility |  | Status of Project |  |  |  | Remarks |
| 1 | 2 | 3 |  | 4 |  | 5 |  | 6 |  | 7 | 8 |  | 9 |  |  |  | 10 |
| 1 |  | C/O Additional Court of the additional Distt. & Session Judge-III at Palampur Distt. Kangra |  |  |  | Vide letter No. 326-27 dated 4.10.2016 & vide letter No. 23221-23 dated 16.2.2016. |  |  |  |  |  |  | EE, Palampur division requested to supply the measure drawings alongwith photograph vide letter no 4321-22 dated 27-02-2017. Requirement of client Deptt. Sent to the Architect. |  |  |  |  |
| 2 | 7812 | C/O Combined office building at Jaisinghpur Disttt. Kangra |  |  |  |  |  |  |  |  | 25.11.2005 |  | Main building work completed & handed over. The SDO (C ) Jaisinghpur has been requested to supply requirement for future scope portion which is awaited. Dimensions detail is being sent shortly |  |  |  |  |
| BUILDING WORKS OF JUDICIARY DEPARTMENT (ONGOING PROJECTS) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5 th CIRCLE - PALAMPUR |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Sr. No | Job No. |  | Name of Project |  | Date of receiving site Plan |  | Date of requirments |  | Date of issue of Drawings |  |  | Date of feasibility |  | Date of approval | Status of Project | Remarks |  |
| 3 | 7337 |  | Type-V residences at Chilgari, Dharamshala |  |  |  |  |  |  |  |  |  |  | Std. drawing | Work in progress | Collected by hand |  |

Note :- Red portion shows  deposit works Which are not counted in Total Projects