LIST OF WORK, 7th CIRCLE, DALHOUSIE (HEALTH)

| Sr. No. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Status of Work Supplied by SE. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 3390 | CHC at Sahoo | CMO Letter NO. 116643-45 dated 22/09/2017 | 28/09/2013 & 22/03/2014 | 05/11/2014 Letter No. Swa-Pa-Ka (Mukhya) -471 dated 03/01/2018 | 20/10/2014 | Finishing work is in progress. |  |
| 2 | 3390 | FRU in Hospital at Salooni Distt. Chamba | Letter No. 3361-64 dated 07/01/2017 received from E.E Salooni framed by CMO Chamba | Letter No. 3361-64 dated 07/01/2017 |  |  | Working drawings No. 146 to 150 issued Letter No. 1847-50 dated 5/8/17 | . |

| BUILDING WORKS OF HEALTH DEPARTMENT (ONGOING PROJECTS) |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 7 th CIRCLE - DALHOUSIE |  |  |  |  |  |  |  |  |  |
| Sr. No | Job No. | Name of Project | Date of receiving site Plan | Date of requirments | Date of issue of Drawings | Date of feasibility | Date of approval | Status of Work Supplied by SE. | Remarks |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 3 | 3390-A | CHC building at Bathri, Distt Chamba | 25/03/2016 | 18/03/2016 | 13.5.2016 Sketch drawings | Awaited |  |  | Project assigned to BSNL |
| 4 | 3390-A | Sub- Divisional Ayurvedic Hospital building at Bharmour | 28-03-2016 | 23-3-2016 |  |  |  | Site plan awaited | Site not handed over by concerned deptt.. |
| 5 | 3390-A | Ayurvedic Health Centre at Bhanjraru, Churah | 11.04.2017 | 07.04.2017 | 07.06.2017 Layout & working drawings | Awaited | Std. design |  | Funds awaited. |

Note :- Red portion shows  deposit works Which are not counted in Total Projects