| Sr.No | Job no. | Name of Work | Date of requirements received | Date of receiving site plan & details | Date of approval | Datof feasibility | Status of projrct | Status Supplied by SE. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | CZ-146 | M.c toilet block and rain shelter for M.C Mandi near new Suketi bridge. | 21.9.2010 | 21.9.2010 | -- | -- | Drg. Issued. On 30.10.10 | Work completed. |
| 6609 | Sunken Garden (Shopping Complex ) at Mandi H.P * Planning of shops | 23-1-2012 |  |  |  | Letter issued to Executive officer Municipal Council Mandi H.P vide letter no 2583-86 dt 15.2.12 for the detailed site plan Drg.issued. *sketch drgs issue dt. 9.2.17 | Work completed. | 6609 |
| CZ-363 | Multi-purpose hall in the premises of paddal stadium ground. | 6.3.13. | 6.3.13. |  |  | * drgs issued on dated 7.3.13 vide letter no. 2291-96. | ***** | CZ-363 |
| 7045 | C/O Kids swimming pool at Bhiuli ,Mandi | 16-06-2014 | 27-05-2014 |  | Sketch drg. | * drg issued vide letter no. 215-219 dt. 17.6.2014 | Work completed. | 7045 |
|  | MZ-399 | Panchayt Ghar Bhargoan | 1.10.15 *19.10.15 | 29.8.15 | 25.2.16 from Distt. Panchayat officer Mandi |  | Letter issued to EE Mandi-II for the requirements and photograph of the site on dt. 29.9.15 *drgs issued dt. 1.02.2016 *details issued dt. 22.4.16 | Work completed. |