| 1 | -do- | Police Assistance Room & Entrance gate at Chaura, Distt.-Kinnaur |  |  |  | Feasibility received vide letter No.9182-83 dt.9.12.08 | W/drawings issued vide letter No.80-82 dt. 8.4.2010 | Work completed. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | 3046 | Waiting hall for D.C. office at R/Peo |  | Letter received regarding Administrative approval & expenditure sanction vide letter No. 6328-30 dt. 28.8.12 |  | Feasibility received vide letter No. 6328-30 dt. 28.8.12 | Sketch drgs. issued for checking the feasibility & approval vide letter No.1852-53 dt.18.8.12 W/drawings to be issued | Work completed |
| 3 | -do- | Veterinary Disp. at Nako, Distt.-Kinnaur |  | Site plan not received |  |  |  | Work completed. |

| 4 | 7524 | C/O Stadium Kafnoo/Sangla Distt Kinaur |  |  |  |  |  | Work completed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |

| 5 | 7600 |  | Rest House at Giabong |  |  | Revised site plan received vide letter No. 12097-99 dt.27.2.07 |  |  |  |  |  | Feasibility received vide letter No. 1860-61 dt.30.5.07 |  | W/drawings a/w specification & detail of cup-boards issued vide letter No.4713-15 dt.16.2.08 |  | Work completed |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 |  | 7343 | C/O Police station at Taklech, Rampur, distt. Shimla. |  |  |  |  |  |  |  |  |  | Drawings of joinery detail supplied to EE, Rampur Div.Vide letter no 3137-39 dated 09/12/2016. |  | Work completed |  |
| 7 |  | 7343 | C/o Type-II Quarters at Police Station, Kumarsain, Shimla |  |  |  |  |  |  |  |  |  | Letter no. 1350-52, dated: 15.07.2016 Working drawing alongwith specifications send to E.E. Kumarsain Division, HP. PWD., Kumarsain |  | Footing work completed. |  |