| LIST OF WORKS 1ST CIRCLE, MANDI (HEALTH) Sr.No | Job no. | Name of Work | Date of requirements received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Status of Project Supplied by SE. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | 3390 | PHC Jamani,Sarkaghat |  | 2010-Dt. 31-8-10 |  |  | Drgs. Issued on dated 23-2-2011 | Work completed and handed over. |
|  | 3390 | PHC Bhambla,Sarkaghat H. I. Lvl.II With resi |  | 552-53-Dt. 22-4-11new lt.7792 dt 3-6-11 dy. No. 108 dt 7-6-11 |  |  | Layout Issued on dated 3-11-2011 vide lt no.2129-34 | Work completed and handed over. |
|  | 3355 | Vet. Hospital building thunag. | 12.11.13 | 12.11.13 | 18.11.14 | 5.1.15 | *Sketch DRGS ISSUED VIDE ON DT 31.10.14 | Work completed. |
|  | 3390 | PHC Khurahal , Sundarnagar |  | *11.1.16 |  |  | . *landscape and detail of boundary wall *drgs issued dt. 21.3.16 | Work completed and handed over. |

Note :- Red portion shows  deposit works Which are not counted in Total Projects