| List of Work Judiciary 4th Circle Shimla |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr. No. | Job. No. | Name of Project | Requirement received | Receiving site plan & details | Sketch drawing issued | Approval vide letter No. | Feasibility vide letter No. | Status of project | Remarks |
| 1 | 8151 | C/O Proposed National Law University Ghandal, Shimla. | Vide letter no 10354 dt. 29/04/2016 |  |  | Vide letter No,HHC/Gad/Law University/2013-II-5969 dated 24/03/2017 |  | Revised Master plan and working drawing a/w specification issued to The registrar rules vide letter no 4584-89 dt. 18/03/2017 | Work is in progress. |
|  | 8151 | Revised drawings of Administrative & Teaching block and girls hostel of HP national law University, shimla-4 Approval thereof. |  |  |  | Vide letter no HHC/GAD/Law University/2013-1- Dated Shimla, the 21st January, 2017. Vide letter no No. HHC/GAD/Law University/2013-III20010 dt. 13/07/2017 |  | Deputy registrar (GAD) requested to this office to ractify the didsripancies. Vide letter no HHC/GAD/Law Univ./2013-1-2683 dated 01/02/2017 -----Do----- vide letter no 2683-84 dated 01/02/2017 Revised Layout plan, Working drawings along with specification issued to The Registrar Rules High court HP vide letter no 120-23 dt. 12/04/2017 | __ |

LIST OF WORK 4TH CIRCLE SHIMLA (DISTT. COURT COMPLEX CHAKKAR)

| Sr. No. | Job. No. | Name of Project | Requirement received | Receiving site plan & details | Sketch drawing issued | Approval vide letter No. | Feasibility vide letter No. | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 2 | 3043 | C/O Lawers Chambers in Judicial Complex at Chakkar |  |  |  | Vide letter No. 29560 dt. 15.10.12 | Vide letter No. 12186-90 dt. 18.10.12 | Letter no 1000-04 dated 18/06/2016 issued to EE, Dhami. Letter No. 1000-04, dated: 18.06.2016 | Work not executed by PWD. |
|  | 3043 | C/O Judicial Bhawan at Chakkar distt. Shimla. |  |  |  |  |  | Layout plan and sketch Drawings sent to The Distt. & Sessions Judge, Shimla Civil and Sessions Division Shimla Chakkar vide letter no 4139-42 dated 15/02/2017 | Approval not received for working drg. |

LIST OF WORK JUDICIAL ACADEMY GANDAL SHIMLA

| Sr. No. | Job. No. | Name of Project | Requirement received | Receiving site plan & details | Sketch drawing issued | Approval vide letter No. | Feasibility vide letter No. | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 3 | 8000 | Judicial Academy , Gandal, Shimla | Vide letter No. 2011-7437 dt. 21.12.11 vide letter No. land/2010-2605 dt. 17.05.12 |  |  | Approval of specifications of Admin. Block, Hostel block, Type-I, II & III Qtrs. of vide letter No. 10874 dt. 4.04.14 | Vide letter No. 9086-88 dt. 10.09.12 E.E Rural Div. Dhami | Roof plan & right side elevation of admin. Block Judicial Accademy ghandal vide lt. no. 4686-88 dt. 06/02/16 Drgs bearing no, 129 to 131 supplied to EE B&R rural div. HPPWD Dhami vide lt. no 4721-23 dt. 23/01/16 | Work is in progress. |

LIST OF WORK HIGH COURT  SHIMLA -(FROM 2005)

| Sr. No. | Job. No. | Name of Project | Requirement received | Receiving site plan & details | Sketch drawing issued | Approval vide letter No. | Feasibility vide letter No. | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | 3205 | i) C/O Proposed New block of High Court Phase II (ii) Proposed Restructuring of Bar Council/ Asstt. General Office and Green Tribunal (iii) Proposed Restriuturing of Canteen Block. (iv) Propose Link Passage/Corridor Connecting New Admin Block with Main High Court building | . |  |  |  |  | Letter sent to Registrar General HC. Shimla reg. site mismatch vide letter no 3321-24 dt. 02/12/17 All I to IV sketch drgs issued to Registrar General vide letter No. 3565-69 dt. 03.12.13 | Dismantling Existing of High Court building vide E.E. No. 18801-02 dt. 27.10.2017 which is still awaited. Architectural Drg. Are also be modified as per site available. |

LIST OF WORK  ADVOCATE GENERAL HIGH COURT  SHIMLA

| Sr. No. | Job. No. | Name of Project | Requirement received | Receiving site plan & details | Approval vide letter No. | Feasibility vide letter No. | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 8 | 7804 | A/O Advocate General Office Near High Court |  | Contour site plan of Vacant land adjoining the mahak Hotel received vide letter No. 17584-86 dt. 30.11.06 From E.E Div. No. II | Approval received from Advocate General vide letter No. 1986 dt. 17.01.14 | Found feasibility vide letter No. 1141-43 dt. 26.04.14 | Working drgs. issued dt. 08/01/15 vide letter no 6965 | 50% work completed. |

List of Works 4th Circle (Judiciary) Theog Division

| Sr. No. | Job. No. | Name of Project | Requirement received | Receiving site plan & details | Approval vide letter No. | Feasibility vide letter No. | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 10 | 7117 | Judicial staff colony at Theog | Requirements received vide letter No.3235 dt. 01.4.2013 | Site plan received vide letter No.8263-64 dt. 29.10.13 |  | Vide letter no 13687-88 dated 16/11/2016 | Drawing issued to EE, Theog. division vide letter no 757-58 dt. 04/06/16 Letter issued to District & Session Judge Shimla reg. drgs. already supplied vide letter no 4069-70 dt. 09/02/17 | -- |
| 11 | 7117 | C/O Judicial residential staff Quarters at Theog distt. Shimla. |  |  |  | Vide letter no 13687-88 dated 16/11/2016 | Letter issued to EE, TheogDiv. Reg. Working drgs. may be perused . vide letter no 3403-05 dated 20/12/16 | -- |
| 12 | 7117 | Litigation Shed at court complex at Theog. | Vide letter no 2105-08 dt. 20/09/2016 | Site plan received from EE, Theog. Vide letter no 6040 dated 08/07/16. |  |  | Layout plan, working drawings alongwith specifications supplied to EE, Theog Division vide letter no 3905-06 dated 24/01/17 | -- |