| 15TH CIRCLE UNA JUDICIARY |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr. NO. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Remarks |
| 1 | 7823-A | C/o Residential accommodation for judicial staff at Amb |  | 9555-57 |  |  | Site rejected and directed to take up other suitable site 5928, dated: 20/08/2014 | Site has not been handed over by the concerned department. |
| 2 | 7823 -A | i)C/o Judicial staff colony at Una (4 Nos. Type-II & 4 Nos. Type –I Quarters. |  | Vide letter No. 22189-91 dated 25-02-2016 | Approval is still awaited. |  | Layout &Working drawings issued for feasibility & approval vide Letter No.1592-96 dated 25/7/2017 Letter No. 2977-80 dated 03/11/2017 for approval. | The proposal of 4 nos. type-III and 4 Nos. type-IV qtr. instead of type-I and Type-II qtr. (working drawing received vide letter No. 2361-62 dated 11.9.2017 has been taken up. The feasibility report has been submitted by EE Una vide letter no. PWU?DB?judiciary /2016-17 dated 18/8/2017 Approval is still awaited from judiciary department. |
| 3 | 7823-A | Iii)C/o resolution of Una Bar association dated 29/01/2013 for construction of chambers & possibility of lift in the existing building . | 29, dated: 01/01/2015 |  |  |  | Letter issued to E.E. to explore the possibility of Chamber & lift vide letter No..5113-16, date: 12/01/2015 | Site has not been handed over by the concerned department. |