| List of works Mandi (Judicial) 1st circle. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr.No | Job no. | Name of Work | Date of requirements received | Date of receiving site plan & details | Date of approval | Datof feasibility | Status of projrct | Remarks |
|  |  | Court Complex at Sundarnagar. *litigant shed at court complex Sundarnagar. | 3.9.11 from d.stt. &session judge 29.5.12 |  | 8.7. 13 from additional registrar | 7.12.12 | 31.10.11 letter issued to distt. &session judge 30.8.12 sketch drgs issued 24.8.13 working drg. issued | - |
|  | 6230 | Sub-judge Court at Karsog distt. Mandi (Add. Accommodation) | 29.1.10 27.12.10 | 5.8.09 | 21.7.11 from additional registrar |  | 15.02.10 letter issued to civil judge for detail of accommodation 5.3.10 letter issued to registrar general 1.6.11 sketch drgs. issued | feasibility awaited. Site not available. |
|  | 3251 | Renovation of type-IV house for the civil judge (Sr. Div.)-Cum-Chief Judicial Magistrate c/o Guest house instead of type –VI | 6.3.13 from e.e 12.12.12 from distt. Session judge 15.11.12 from registrar |  |  |  | 21.3.13 letter issued to the Additional Registrar(GAD). | Decision from Client deptt still awaited |
|  | 3862 | ADR CENTER FOR JUDICIARY DEEPARTMENT AT BHIULI MANDI (H.P) | 31.1.14 from e.e | 17.1.14 from e.e |  |  | 19.3.14 sketch drgs. Issued | Decision from Client deptt still awaited |