| cCo LIST OF WORKS 6TH CIRCLE KULLU( EDUCATION) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr.No. | Job No | Name of the project | Date of requirements received. | Date of receiving site plan& details | Date of approval. | Date of feasibility. | Status of project | Status Supplied by SE. |
| - C | MZ -214 | *Degree College Banjar (Admn.&Science Block) * (science block *Admin Block *C/O boundary wall/fencing *C/O Multipurpose ,block,girl hostel. *C/O college Auditorium. | * 11/9/08 *.29-3-12 * 17-04-15 . | Revised site plan dt.19-8-09 * .17-04-15 FROM E.E. *31-8-2016 vide lt. No 11280-82. *5-12-2017 vide lt. No 13101-02. | * On dt. 27.7.11 * on dt 14-8-2017. | *2-6-2011. *on dt. 29-6-2017 | *Sketch Drg. Issued on dt. 12/12/08. *lay out plan ,S.Drg.issued on dt.23-11-09. *Revised W. Drg. Issued on dt.15.7.11 (Botany Lab. Incorporated) *Drg. Issued on dt.23.12.2011 issued *Lay out drg issued on dt.10.2.12. *Lt.issued on dated 24-9-2015.vide lt. no 403-406. *Sketch Drg. Issued on dt. 21-3-2017. *Working drawing issued on dt. 8-12-2017.vide lt. No 775-79. | ***** Working drawing issued . *Working drawing issued . |
|  | 6470 | Degree College Kullu (Arts, Admn. & Auditorium Block.) *Student centre at degree college Kullu. |  |  |  |  | *Lt.issued on dated 2-12-2016.vide lt. no 1039. | Phase II u/c |
|  | 6568 | G SSS. at Shanshar *Gurukul Awas Yojna | *22/9/08 FROM E.E. * 28-9-13 FROM E.E. | *22/9/08 FROM E.E. * 28-9-13 FROM E.E. |  |  | *Drg. Issued on dt.10.11.09 *Lt.issued to E.E.Kullu div. no 1 dated 18-3-14. |  |
|  | 6568 | G S.S.S. Pujali | * 30-9-08 FROM E.E. | * 30-9-08 FROM E.E. |  |  | Drg. Issued on dt |  |
|  | 6568 | GS.S.S. Plach Kullu | *22/9/08 FROM E.E. | *22/9/08 FROM E.E. |  |  | Lay out plan &key plan Drg. issued on dt 15/12/08 |  |
|  | 6568 | Toilet Block at S.S.S. Tingrit | *22/12/08 | *22/12/08 *.15-6-13 from E.E. |  |  | *Drg. Issued on dt. 12/3/09 *Standard Toilet drg issued on dated 4-8-14 vide lt.no.557 . |  |
|  | 6568 | Govt. S.S.S. MANALI (Admin. Block& class rooms) | * 9-5-11 | * 20.5.10. FROM E.E. |  | * From E.E.29.7.2010. | *Drg. Issued 3.7.10 *LETTER (NO.1571-74 DT. 11.7.11) WRITTEN TO EE KULLU FOR PROCURING WORKING DRG. FROM C.A.O. SHIMLA |  |
|  | 7109 | Degree College Kukumseri at Udai pur (Stadium) | *3.3.09 from E.E. | *3.3.09 from E.E. |  |  | W.Drg. Issued 16.11.09 |  |
|  | 6568 | G.S.S.S. Naggar (Rooms & Exam. Hall) | * 24.9.10 from E.E. | * 24.9.10 from E.E. |  | * vide lt.no 12331 dt.24.9.10 | Working Drg. Issued 15.12.10 . |  |
|  | 6568 | Govt. S S S Shansher Teh sianj Distt. Kullu |  | *. 10.8.09 from E.E. |  | From E.E.KULLU div.11 dt 27.4.10 | Layout plan (Key Plan) Issued on 10.11.09 *drgs issued on dt.18.5.10 |  |
|  | 6568 | O/o Dy.Director elementary education bldg. kullu | *dt.4.8.09 from E.E. | *dt.4.8.09 from E.E. | *From Director of Elemantoy Education on dt. 26 Nov. 2009. | *From E.E.Kullu 11 on dt. 23-11-2009. | *Drg. Issued 10.3.10 *drg issued on dt.24.5.10 *w.drgs issued on dt.28.8.12 *details issued on dt. 3-9-2012 *issued on dated 14.3.13 . |  |
|  | 6568 | Govt. S.S.S (Boy) Dhalpur Kullu | *dt.12.5.10 from E.E. | *dt.12.5.10 from E.E. |  |  | Lay out Issued on 22.5.10 . |  |
|  | 6568 | G.S.S.S.TINDI KULLU (SCI.LAB +CLASS ROOM +OFFICE) | * DT. 21.12.2010.FROM E.E.KULLU | *DT.21.12.2010.FROM E.E.KULLU | *DT.24.5.11 . | * DT.24.5.11 . | *S.D.Issued on 22.3.11 . *W.D.Issued on dt. 11.7.11. |  |
|  | 6568 | G.S.S.School Sainj Kullu (SCI. LAB) | *. 29-1-2011 from E.E. *from E.E.Banjar on dt.12-7-17 vide lt.no 000121. | *. 29-1-2011 from E.E. *from E.E.Banjar on dt.12-7-17 vide lt.no 000121. |  |  | *Issued on dated 7.5.11 *issued on dt.1-8-17vide lt.no 494-98. | Revised drgs issued on 2017 |
|  | 6568 | C/O TEACHING BLOCK AT G.S.S.S. AT BANZAR ,KULLU | DT.24-9-10 FROM E.E. | DT.24-9-10 FROM E.E. |  |  | *DRG.Issued on dated 20.7.2011 |  |
|  | 6568 | GOVT. HIGH SCHOOL SHIRAR DISTT. KULLU | *dt 8.10.10 | *DT.7.12.2010 *Fresh lay out 9-12-2013 |  | * dt 24.12.10 | *S.DRG drg issued on dt 7.12.10 . |  |
|  | 357/MZ | Polytechnic collage at Udaipur. | *FROM EE dt. 2.05.12 *dt. 13-8-12 . * from Chief Architect, 28-08-14.. * fromChief Architect, 01-11-14. | *FROM EE dt. 2.05.12 |  |  | * letter issued to the Director Tech. Education Vocational and Industrial Training. HP Sundar nagar. dt. 16.11.12. *letter issued to the Director Tech. Education Vocational and Industrial Training. HP Sundar nagar. dt. 26-8-14. Permission for addition& alteration. *Drg issued in person to Principal Govt.Poly.Udaipur at Sunder nagar on da *Drgs of GDC Kukamseri for addition & alteration to art & science block as well sketch drgs of work shop along with lay out plan .issued to DTE(H.P )SUNDER NAGAR dated 29-09-2014. *Drgs issued on dated 5-11-14. | Site plan of newly selected site awaited |
|  | 6568 | Shiksha sadan at sarwari kullu |  | * dt 8.10.12 from EE |  | Layout plan. | *letter issued to The Director of Higher Education HP Shimla on dt. 9.11.12 | ***** |
|  | 6568 | GSS School Bran | * on dt.28-11-2013 For. | * on dt. 11.12.12 * on dt.18-5-2013 |  | * on dated 21-7-14. | *Sketch Drg issued on date 3-1-2014. **lay out plan & Std. Working Drg of science lab issued on dated 1-8-2014 | *Working drg issued. |
|  | 6568 | GSS School at Thirot | *on dt. 7.12.12 * dated 14-3-2014 *on dt 11-8-15 for w.d. | *dated 14-3-2014 | *EDNGSSS(THIROT)Gen/2008/2159 dt.01-3-2016lt.no 175139. | *dated 16-10-2014 . *on dated7-8-2015. | *lay out plan &Sketch drgs issued on dated 10-07-2014. *Specifications issued on dt. 22-4-2016 Vide lt. no 71-75. | *Feasibility checked but no space left for playground *found feasible. |
|  | 6568 | GSS School at Bhekhli Distt. Kullu. | *28-3-13.. * on dated 9-12-2013 * dt. 8.1.13 | * on dated 11-4-14. |  | * dt.24-09-2014. | *Layout plan & sketch drawing Issued on dated 10-7-2014 *Working drg. Issued on dated 17-03-2015 |  |
|  | 6568 | Conversion of hostel building under construction of keylong to school buiding. | *letter received from Pr. Secretary ( Tribal Dev.) to the Govt. of HP Shimla-2 Lt. on dated 28.2.13. |  |  |  | *Working drg. Issued |  |
|  | 6568 | GSS SCHOOL AT UDAIPUR | from S.E. dt.25-6-2013 | *from S.E. dt.25-6-2013 |  | *Feasibility report received from E.Er.CHENAB VALLEY div.HPPWD UDAIPUR dated 11-3-2016 | *lay out plan&Sketch drg issued on dt.25-9-2013 . *Specifications issued on dt. 22-4-2016 Vide lt. no 71-75. *Working drg. Issued on dated 24-6-16 VIDE LT. NO 341-45. | ***** Sketch drg issued .approval awaited. |
|  | 6568 | GOVT.HIGH SCHOOL AT PALCHAN DISTT. KULLU (H.P) | *from E.E. dated 13-8-2013 . * S.E. Dated 16-11-2013 *dt.18.5.17 vide lt. No 2295 | *from E.E. dated 13-8-2013 . | * from directorte of higher education SHIMLA H.P. vide letter no-EDN-H(9)5-3-2010Dated 21-10-2013. |  | * lay out plan,&Sketch drg issued on dated 28-9-13 *Working drg issued on dated 6-1-2014 . *Detail of chajja,cill & ms bracket issued On dt.20-05-2017 vide lt. No 225-28. *Detail of dormer & roof issued on dt. 3-6-17 vide lt. No 283-87. | ***** |
|  | 6568 | Govt. Sen.Sec.School Jagatsukh Distt Kullu (H.P.) | * dated 14-11-13 *Details requird dt.1-9-17 vide lt.no 6791-92. | * dated 14-11-13 | * VIDE LT.NO.EDN-H (9) 5-3/2010 VOL-1V DATED 26 FEB.2014 . | *Feasibility report received from E.Er.Kullu div.no.11 HPPWD dated 8-01-15 | *Sketch drg issued on dated 18-1-2014 *Working drg issued on dated 22-01-2015 | ***** W.D.ISSUED. |
|  | 6568 | GOVT .S. S. S.SHALLANG DISTT.KULLU. | * dated 28-11-2013 . | * dated 28-11-2013 . | * EDN-H (9) 5-3/2010 Vol -IV Directorate Of Higher Education H.P. on dated 29-4-14.&dy.no 39 dt. 13-5-14. |  | *Lay out plan & sketch drgs issued on dt.12-4-2014 *W.DRGS.ISSUED ON DATED 13-5-2015 |  |
|  | 6568 | GOVT. S. S. S. CHANSARI DISTT. KULLU( H.P.) | *5 -11-2013.. *DT.12-11-13. | * dated 21-01-14. .* dt. 13-5-14. | * EDN-H (9) 5-3/2010 Vol -IV Directorate Of Higher Education H.P. on dated 29-4-14. | * div.no.11 vide Lt.no 24998 dated 24-01-15 | *Lay out plan &sketch drgs issued on dated 12-4-2014 vide | ***** |
|  | 6568 | GOVT. S. S. S. RAISON DISTT. KULLU( H.P.) | * dated 30-01-14. * dt.4-10-14 . | * dated 30-01-14. | * EDN-H (9) 5-3/2010 Vol -IV Directorate Of Higher Education H.P. on dated 29-4-14. | *dt. 4-9-14 . from E.E.KULLU 11. | *Lay out plan & sketch drgs issued on dt. 12-4-2014 *Lt. issued to E.E. Kullu div. no 11 H.P.P.W.D. Kullu dated 20-9-14. For signed drg & re submitted. *Lay out plan & working drgs issued on dt. 9-12-2014 . *DETAIL OF DOORS&WINDOWS ISSUED ON DT.17-3-17 VIDE LT. NO 1696-1700. | *w.d. issued. |
|  | 6568 | GOVT. S. S. S. Kinja DISTT. KULLU( H.P.) | * dated 01-02-14. | * dated 01-02-14. | * EDN-H (9) 5-3/2010 Vol -IV Directorate Of Higher Education H.P. on dated 29-4-14. | * dated 12-6-2014 | *lay out plan& sketch drg issued on dt.12-4-2014 *Lay out plan issued on dated 17-04-2014. *lay out plan & Std. Working Drg of science lab issued on dated 1-8-2014 . |  |
|  | MZ-376 | GOVT.DEGREE COLLEGE GADAGUSHAINI BANJAR KULLU | dt. 25-2-14 from EE. *lt.received from director of higher education.H.P. DATE24- 2/2014 . *Lt.received on dt. 29-9-2015 vide lt. no 17155-56. | * dated 25-2-14. FROM E.E. *Lt. received on dt.21-8-15 *Lt.received on dt. 29-9-2015 vide lt. no 17155-56. | * EDN-H (9) 5-11/2014 Directorate Of Higher Education H.P.SHIMLA on dated .30-01-2016. Dy.no 833dt.6-2-2016. | *FromE.E.KULLUdiv. no 1 lt. no 30022-24 dt.31-3-2016. | *LT.ISSUED TO E.E.KULLU DIV.NO 11 HPPWD KULLU FOR SEND THE SITE PLAN DATED 6-3-14. *LT.issued to E.E. Kullu div. no 1 H.P.P.W.D.Kullu for data requirementON dated 18-06-2014. *LT.issued to E.E. Kullu div. no 1 H.P.P.W.D.Kullu for data requirementON dated 7-8-2015 vide lt. no 457-61 *Lt.issued to E.E.Kullu div. no 1 on dt.29-8-2015 vide lt.no 596-99. *lay out plan & sketch drawing issued on dt. 19-01-2016e lt. no 960-64. *REVISED drawing issued on dt. 15-5-2017 VIDE lt. no 199-203. | * Sketch drg issued. *Lt.issued to E.E.KULLU DIV. NO 11 on dt. 14-3-16 vide lt. no 1194-97. |
|  | 6568 | GOVT.HIGH SCHOOL JANA KULLU. | LT. NO 25423-25 DT.01-02-2016 | LT. NO 25423-25 DT.01-02-2016 FROM E.E. |  | *on dt.27-2-2016. Vide lt. no 27391-93. | Sketch drg. issued in person on dt. 24-02-2016. *Issued to director higher education H.P.Shimla on dt.11-03-2016 vide lt. no 1188-93. |  |
|  | MZ-406 | GOVT.DEGREE COLLEGE SAINJ DISTT. KULLU | From director of higher educationH..P ON DT.6-5-2016. |  |  |  | *lt.issued toE.E.KULLU DIV NO 1 on dt.9-6-2016.lt. no 252-55. | Drgs for FCA issued |
|  | 6568 | Govt.HIGH .SCHOOL. HALLAN DISTT. KULLU. | From director of higher educationH..P ON DT.25-5-2016 | Lt.no 19916-18 on dt.23-12-16 from E.E.Kullu div.no 11 HPPWD Kullu. | * EDN-H (9) 5-3 /2010 Directorate Of Higher Education H.P.SHIMLA on dated .6-03-2017. Dy.no 423dt.15-03-2017. | * dated 5-7-2017. Vide lt. No 3830-31 | *Sketch drg. issued on dt. 20-02-2017.vide lt. No 1526-30. | *Advance copy of W.D.drg. issued on dt. 20-07-2017.vide lt. No 426. |
|  | 6568 | Govt.S.SEC. .SCHOOL. MOHAL DISTT. KULLU. |  | Lt.no 18833-34 on dt.4-1-17 from E.E.Kullu div.no 1HPPWD Kullu. |  |  | *Sketch drg. issued on dt. 9-03-2017.vide lt. No 1526-30. |  |
|  | 6568 | Govt.S.SEC. .SCHOOL. kalwari Teh banjar DISTT. KULLU. |  | Lt.no 298-300 on dt.15-2-17 from E.E.Kullu div.no 1HPPWD Kullu. |  |  | *W.D.drg. issued on dt. 21-03-2017.vide lt. No 1764-68. |  |
|  | 6568 | Govt.S.SEC. .SCHOOL. GOSHAL Bahang DISTT. KULLU. |  | On dt.4-3-17 lt.no 26611-12. |  |  | *Lt.issued to E.E.Kullu div. no 11 dated 17-3-17 VIDE LT.NO 1711-14 for C.SITE PLAN . *Sketch .drg. issued on dt. 27-06-2017.vide lt. No 394-98 |  |
|  | MZ-214 | GIRLS HOSTEL IN PREMISES OF GDC BANJAR DISTT.KULLU |  | ON DT.31-8-16 VIDE LT.NO.11280-82. | * EDN-H (9) 3-22 /GEN.SC/OBC HOSTLE Directorate Of Higher Education H.P.SHIMLA on dated 14-08-2017. Dy.no 260 dt.19-08-2017. | DT.29-06-2017 VIDE LT. NO 3803-05 FROM E.E.BANJAR div.HPPWD.Banjar. | *Sketch D.drg. issued on dt. 21-03-2017.vide lt. No 1758-63. Working drg issued 8/12/2017 |  |
|  | 6568 | Govt.S.SEC. .SCHOOL. DUGHILAG DISTT. KULLU. | * EDN-H (9) 5-3-2010 vol-V Directorate Of Higher Education H.P.SHIMLA -1 on dated 5-08-2016. |  |  |  | *Lt.issued to E.E.Kullu div. no 11 Dated 19-8-17 VIDE LT.NO629-32 for detail C.SITE PLAN . *Lt.issued to E.E.Kullu div. no 11 Dated 21-9-17 VIDE LT.NO 588-91 for detail C.SITE PLAN . |  |