| List of Work Education 14th Circle Rohroo |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr. No. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of Sketch drawing issued | Date of approval | Date of feasibility | Status of project | Remarks |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 1. | 7851 | Preparation of detailed drawing for the C/o colleges Govt. Sr. Sec. School building under HUDCO loan for the year 2005-06 | No. EDN-H (9)2-35/-2005(HUDCO) D.E.H., dated: 21/12/2005 |  |  | No. E.D.N., H (9)2-35/05-HUDCO, D.E.H., dated: 28/12/2005 |  |  | On going work |

GOVT. COLLEGE SARASWATI

| Sr. No. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of Sketch drawing issued | Date of approval | Date of feasibility | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 2 | 4472 | C/o Govt. Degree College Sarswati Nagar (Multipurpose Hall ) |  | 12112-14 dated 14/1/2015 & 8186-88 dated 1/10/2016 |  |  | 447 dated 15/7/2017 | Layout plan , working drawing along with specification issued vide letter no 1256-59 dated 1/7/2017 Letter issued for contour site plan (Proposed Swimming pool Govt Girl Hostel) vide letter no 3798-3800 dated 3/1/2018 | Preliminary estimate will be re-submited soon. |

LIST OF WORK, 14th  CIRCLE SHIMLA – CHOPAL EDUCATION

| Sr. No. |  | Job No. |  | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of Sketch drawing issued | Date of approval | Date of feasibility |  | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | 2 |  | 3 | 4 | 5 | 6 | 7 | 8 |  | 9 | 10 |
| 3 |  | 6529 |  | Govt. Sr. Sec. School Marog | No. EDN-H (9) 3- infra-Requirement /2008, dated 28/05/12 | Received dated: 01/08/2011, vide letter No. 2774-75, from E.E. Chopal | No. PW/Arch/ 6529/2012/-4132-35, on 22/01/2013 | EDN-H (9) 3/18/2008 dated 19/5/2017 | 1441-43, dated: 01/07/2013 &9573 dated 15/2/2017 |  | Layout plan and sketch drawing issued for approval vide letter no 4132-35 dated 22/1/2013 | Revised AA/& E/S awaited |
| 4 |  | 6529 |  | Govt. Sr. Sec. School Sarain | No-EDN-H(9)3-6/2004 dated, 30/04/04 | 5327-28 dated25/8/2004 & 8161-64 dated 2/12/2004, | No. –PW/Arch/6529/07-3162-64, dated: 17/10/2007 | No. EDN-H (9)3-21/2005, Dir. of Hr. Edu. on- 14/02/2007 & No. EDN-H(9)3-2/2007, Director of Hr. Edu., dt. 5/10/2007 | No.-PW-CHD, DB-Srain buil/09-154-56, on 21/04/09 & NO. PW-CHD-DB-buil./09-12895, on 07/03/2009 |  | Layout plan drawing no 82 to 84 issued for approval vide letter no 4389-93 dated 10/1/2007 | Tender under finaqlization |
| 5 |  | 6529 |  | Sr. Sec. Nanhar | No. PW, CHD, DB Nanhar School/09-3440-41, on 31/07/2009, E.E. Chopal | 7757,dated 24/10/2008 | No. PW-Arch/6529/2009-234-51, on 23/09/09 | No. EDN-H (9)3-18/2008, Dr. Hr. Edu. dt. 2/10/2009 | 6770,dated 24/10/2009 |  | Layout plan & Sketch drawing issued vide letter no 2348-51 dated 23/9/2009 | Structure completed and masonary and roof in work in progress |
| 6 |  | 6529 |  | Science block for Sr. Sec. School at Tharoach |  | 3014-15 dated 1/7/2008 |  |  |  |  | Letter issued For Cross section and photo graphs vide letter no 1909-11 dated 2/8/2008 | Work not started with reason availability of land, |
| 7 |  | 6529 |  | C/o Science block for Sr. Sec. School at Tikkari |  | 791292 dated25-5-2009 |  |  |  |  |  | A/A & E/S Awaited and sufficient land is note avaible. |
| 8 |  | 6529 |  | Middle School at Bandur |  | 9142-44 dated 1/12/2009 |  |  |  |  | Letter issued for requirement vide letter no 4680-84 dated 10/2/2010 | Site not available |
| 9 |  | 6529 |  | Govt. Sr. Sec. School building at Malat |  | . 11337, dated: 26/02/2010 |  |  |  |  | Letter issued for requirement vide Letter no 5383-86 dated 27/3/2010 | Work not started, insufficient funds,) |
| 10. |  | 6529 |  | Govt. Sr. Sec. School Kupvi (Science Lab ) |  | 9380, dated: 09/12/2009 &3733 dated 25/7/ 2017 |  |  |  |  | Layout plan working drawing along with specification issued vide letter no 2303-06 dated 7/9/2017 | Foundation work in progress |
| 11 |  | 6529 (ii) |  | C/O Govt Sr. Sec. School Chopal (Science lab ) (C/O Stadium and Boundary wall) |  | 1980 dated 11/7/2011 3897 dated 12/8/2016 |  |  | No. PW-CH/D/B, Science Lab/11-1980, dated: 11/07/2011 |  | Working drawing with specification issued vide Letter no 2946-48 dated 23/11/2016 Letter issued for approval vide letter no 2209-11 dated 29/9/2016 | Finishing work is in progress |
| List of work Education Jubbal Division |  |  |  |  |  |  |  |  |  |  |  |  |
| 12 |  | 6529 |  | C/o Govt. Sr. Sec. School building at Jubbal |  | No. 12526-28 dated 30-1-2017 |  |  |  |  |  | Work awarded to the contractor.Old structure has been dismentaled. |
| 13 |  | 6529 |  | Govt. Sr. Sec. School at Mandhole |  | No.13758 dated 31-03-2012 |  |  |  |  |  | Funds dirveted to GSSS.Sheel due to non availablity of site. |
| 14 |  | 6529 |  | C/o Govt. Sr. Sec. School at Sansog |  |  | Sketch drawing issued letter No. 6529/2011, 739-42, dated: 02/06/2011 | Duly approval EDN-H(9)3-18/2008, dated: 09/08/2011 |  |  |  | ite development worki in progress. |
| 15 |  | 6529 |  | C/o Sports hostel for Govt. Girls High School Jubbal |  |  | Sketch drawing issued no. 1549-52, dated: 17/07/2010 | No. EDN-H(9)3-18/2008 DATED 07/02/2017 | No. 8021-22, dated: 16/11/2011 5846 dated 29-7-2016 |  | Layout plan working drawing &Specification issued vide letter no 2184-88 dated 1/9/2017 | Working drawings have received recently.Working estimate under preparation. |
| 16 |  | 6529 |  | C/o Govt. Sr. Sec. School Khanety Teh. Kotkhai | Still awaited | Received No. 297-301, dated: 26/04/2011 |  |  |  |  |  | Work completed |
| 17 |  | 6529 |  | Govt. Sr. Sec. School at Giltari Teh. Jubbal | Still awaited | Received No. 287-91, dated: 26/04/2011 |  |  |  |  |  | Tenders under process |
| 18 |  | 6529 |  | C/O Govt Sr Sec School Baghal Tehsil Kotkhai | No.EDN-H(9) 3/19/2008 dated 23/1/2017 | 6659 dated 23-8-2016 |  |  |  |  | Layout plan & working drawing along with specification issued vide letter no 3842-46 dated 23/01/2017 | Working drawings have received recently.detailed estimate under preparation. |
| 19 |  | 6529 |  | C/o Govt Sr sec School Mandal Tehsil Jubbal | No EDN-H (9) 3/19/2008 Dated 2/8/2017 | No.4263-65 dated 10-07-2017 |  |  |  |  | Layout plan & working drawing along with specification issued vide letter no 2184-88 dated 01/9/2017 | Working estimate recieved back with certain obsurvations which is being attanding . |
| 20 |  | 6529 |  | C/o Govt Sr sec School Dhadi Rawat | 862/216 dated 22/12/2016 | No.3153-54 dated 14-06-2017 |  |  |  |  | Layout plan & working drawing along with specification issued vide letter no 1698-1702 dated 29/7/2017 | Work is in progress. |
| List of work Education Rohru Division |  |  |  |  |  |  |  |  |  |  |  |  |
| 21 |  | 6529 |  | C/O Modal Govt Sr Sec School (Girls) Rohru | Req. of additional accommodation vide letter no. 1219 dated 02-04-2016 |  |  |  |  |  |  | C/O Administrative block “A” & Science block completed & handed over to the Deptt. C/O “B” block is in progress |
| 22 |  | 6529 |  | Govt. Sr. Sec. School Saribasa |  | No. 12019-20, dated: 17/09/2005 |  | No. 06-12019-20, dated: 17/09/2005 |  |  | Working drawing issued vide letter no 2605 dated 26/9/2005 | Work completed. |
| 23 |  | 6529 |  | Govt. Sr. Sec. School Samoli |  | No. 18234-37, dated: 09/03/2007 |  |  |  |  |  | Land not available |
| 24 |  | 6529 |  | Govt. High School at Challala |  | 2367, dated: 07/06/2011 |  |  |  |  | Letter issued for detailed requirement vide letter no 1573-76 dated 13/7/2011 | Work in progress. |
| 25 |  | 6529 |  | Govt. Sr. Sec. School Kuthari |  | No. 3784, dated: 16/07/2011 |  |  |  |  | Letter issued for detailed requirement vide letter no 1859-62 dated 25/7/2011 | Land not available |
| 26 |  | 6529 |  | Govt. Sr. Sec. Badshal |  | No. 3780, dated: 16/07/2011 |  |  |  |  | Letter issued for detailed requirement vide letter no 1859-62 dated 25/7/2011 | Work is in progress. |
| 27 |  | 6529 |  | Govt. Middle School Pakha |  | 8387 dated 14/10/2011 |  |  |  |  | Letter issued for detailed requirement vide letter no 4466-67 dated 31/12/2011 | Site made available recently |
| 28 |  | 6529 |  | Sports hostel at Govt. Sr. Sec. School Rohru | No. (4-43)-2011-160, No. 11481, dated: 22/12/2012 No G Sr Sec School Rohru Letter no 1270 dated 2/4/2016 | No. 11481, dated: 12/01/2012 | No. 2945-49, dated: 29/02/2012 | EDN-H (9) 3-4/89, dated 30/03/2012 |  |  | Letter issued for Approval vide letter no 2945-47 dated 29-2-2012 | Insufficient funds. |
| 29 | 6529 |  |  | Govt. Sr. Sec. School at Gaonsari | NO G.S.S.S75-77 Dated 26/6/2015 No. EDN-11 (S)3-19/2008, D.H.E. on: 19/06/2012 No,EDN-H(9)3-19/2008(Infra-Reqmt)Dated 28/7/2015 | 3195-96 dated 5/6/2015 | EDN-H(9)-3-18/2008 (Drawing)Dated 3/9/2015 | RDN-H (9)3-18/2008 dated 3/9/2015 |  | Layout plan and working drawing issued vide letter no 2393-97 dated 26/8/2015 |  | Work is in progress. |
| 30. | 6529 (II) |  |  | C/O Govt Sr Sec School Machoti (Jagoti Nallaha) (with Science Lab) | 109-B Dated 4/5/2016 |  |  | EDN-H (9)3-18/2008 dated 27/10/2015 | 21108-9 dated 15/3/2016 |  | Layout plan & working drawing issued vide letter no 155-58 dated 16-4-2016 & Revised layout plan, working drawing along with specification issued vide letter no 2132-36 dated 23/9/2016 | Work is in progress. |
| 31. | 6529 |  |  | C/O Govt Sr Sec School Bhaloon Kainchi Rohru Distt Shimla | No EDN-H (9) 3-19/2008 dated 18/5/2015 | 18311 dated 4/2/2016 |  | EDN-H (9) 3-18/2008 dated 7/9/2016 |  |  | Working drawing & specification issued vide letter no 1624-28 dated 2/8/2016 | Work is in progress |
| 32 | 6529 |  |  | C/O Govt sr sec school Building Masli Tehsil Chirgaon | EDN-Masli Deep.No 103/39-dated 22/4/2016 &No EDN- H (39) 16-107/2016 dated 5/5/2016 | 3511-12 dated 9-6-2015 |  | EDN-H (9)3/18/2008 dated 26/9/2015 |  |  | Layout plan ,working drawing along with specification issued vide letter no 2464-68 dated 3/9/2015 | Work is in progress |
| 33 | 6529 |  |  | C/o Govt Sr Sec School Balsa Tehsil |  | 15367 dated 17/1/2017 |  |  |  |  |  | Work is in progress |
| 34 | 6529 |  |  | C/O Govt Sr sec school Khasdhar Distt Rohru | No EDN-H (9)-3-19/2008 dated 15/11/2016 | 905 dated 14/8/2015 & 8269 dated 2/9/2015 |  |  | 20883-84 dated 7/3/2017 |  | Layout plan ,working along with specification issued vide letter no 4071-74 dated 9/2/2017 | Work is being awarded |
| 35 | 6529 |  |  | C/O Govt High School Ranol Rohru | No EDN-GHS-RANOL-975/24 Dated 3-9-2015 No EDN- GHS-Ranol-1028/24 dated4/4/2016 Requirement received from Principal vide letter no 1038/24 dated 27/4/2016 | 9036 Dated 23/9/2015 |  | No EDN(9)3-18/2008 Dated29/1/2016 |  |  | Working drawing along with specification issued vide letter no 4385-89 dated 7/1/2016 | Site not available ( old building not dismantled so hereby the school authorities despite of many requests. |
| List of work Education Dodra Kawar Division |  |  |  |  |  |  |  |  |  |  |  |  |
| 36 |  |  | 6529 | Govt. Sr. Sec. School at Kawar |  | No. / 06-743-45, dated: 21/04/2006 |  |  | No. /05-3044-46, dated: 29/06/2005 |  | Work drawing issued vide letter no 1700-02 dated 29/7/2005& 1698-1700 dated 21/8//2008 | Work is in progress |
| 37 |  |  | 6529 | Govt. Sr. Sec. School at Dodra | EDN-H (9)3-19/2008, dated: 28/08/2014 | No. /06-245-47, dated: 18/05/2006 & 523-24 dated 11/6/2014 | EDN-H (9)3-18/2008, DHE, at Dec. 2014 | EDN-H(9) 3-18/2008 dated 12/12/2014 | 1705-07 dated 31/12/2014 |  | Working drawing along with specification issued vide letter no 314-17 dated 28/4/2015 | Work is in progress |
| 38 |  |  | 6529 (II) | Govt. High School (Dodra Kawar). Girls Hostel at Govt. Sr Sec school Kawar |  | No. /06-2365-66, dated: 07/12/2006 630-31 dated 5/7/2006 |  | NO. EDN (9)3-21, D.E.H., dated: 24/05/2007 | 19042-45 dated 14/3/2007 |  | Working drawing along with specification issued vide letter no 5382-85 dated 5/3/2007 | Accommodation Govt Sr.Sec School. Funds diverted to welfare department. |
| 39 |  |  | 6529 | C/o Govt Sr sec school Building at jaskoon Dodrakawar |  | 3428-30 dated 8/6/20172725-30 dated 11/12/2017 |  |  |  |  |  | Work held up due to non availability of proper site. |

List of work ITI(Education ) 14th Circle Rohru

| Sr. No. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of Sketch drawing issued | Date of approval | Date of feasibility | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 |
| 40 | 4492 | Proposed girls hostel at Govt. Poly. Tech. College at Rohru |  | No. 8327-28, dated: 05/10/2009 & No. 5064, dated: 11/08/2011 | No. 13-1290-94, dated: 24/06/2014 & NO. 3/3794-97, dated: 14/01/2014 | No. 51486, dated: 16/07/2014 & No. 33714, dated: 17/05/2015 & NO./ 11-8011, dated: 29/02/2012 |  |  | Work is in progress. |
| 41 | 4492 | Contour site plan I.T.I. building complex at Cirgaon | No./2011-19903, dated: 26/05/2011 & No. / 1/2011-370,68, dated: 22/09/2011 & No./08-870, dated: 23/05/2011 | No. 13555, dated: 07/02/2011 & No. 13606-07, dated: 08/02/2011 | No. / 784-87, dated: 06/06/2011 & NO./ 2081-85, dated: 12/08/2011 & No./ 4776-80, dated: 23/01/2012 |  |  | Revised working drawing along with Specification issued vide letter no 2460-63 dated 15/9/2017 | FCS under approval |
| 42 | 4492 | I.T.I. Tikkar |  | No. 4781-82, dated: 02/08/2012 | & No./ 1896-1900, dated: 23/06/2012 | No./ 14 -9250, dated: 17/02/2014 |  |  | Work is in progress. |

Note :- Red portion shows  deposit works Which are not counted in Total Projects