LIST OF WORK, 15TH  CIRCLE UNA – EDUCATION

| Sr. NO. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Status Supplied by SE. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 1 | 7680 | i)C/O Indoor Bedminton Hall & Gym Govt. PG College Una ii)C/ O OBC Girls Hostel at Govt. College Una |  | Letter No. 24153-54 dated 21-03-2016 Letter No 24155- 56 dated 21-03 2016 |  |  | Letter. dated 02/04/2016. issued to EE Una for detailed contour site plan. Letter No. 08-10 dated 01/4/2016 issued to EE Una for detailed contour site plan. | .Contour site plan has been sent be EE Una vide letter No 5248 -49 dated 21/6/2016 to Chief Architect for preparation of drawings . The same are awaited -do- |
| 2 | 7680 | C/o commerce block of Maharana Pratap Degree College Amb | EDN-H(90)5-G,C Amb dated 4/2/2016 | 8192-94, dated: 12/12/2013 |  | Letter No.8825-26 dated 31-10-15 | Drawings issued for feasibility & approval. Dt. 29-04-16 | Letter has been issued to Principal for getting the approval from Town & country Planning vide letter No. 965 dated 13/5/2016 reply is still awaited . Also funds have not been made available by the concerned dept. |
| 3 | 7680 | C/o Admin block in SDWG Govt. College at Beetan, Haroli | No EDN-H (9)4-70/2005 dated 3/2/2016 | Letter No. 22938-40 dated 4/3/2016 | Dated 1/4/16 | Letter No. 8825-26 dated 31/10/2016 | Working Drawings issued. Vide Letter No.5473-76 dated 19-03-2016 | Sketch drawings received vide letter No. 5473-76 dated 19/3/2016. Feasibility has been sent by EE Una letter no 661-62 dated 16/4/2016 and working is still awaited. |
| 4 | 7902 | C/o Canteen cum student centre at degree college Bangana | Letter No. 15289-92 dated 29/1/2016 |  |  | Letter No. 201-04 dated 19/5/2016 | Working drawings issued for feasibility vide Letter NO. 720-21 dated 30/05/2017. | The working drawing supplied vide letter No. 720-21 dated 30/5/2017 was checked at site and found not feasible. The matter was discussed with Senior Architect in his Chamber regarding feasibility . He has assured that the matter will be resolved after spot visit. He has visited the spot on 27/1/2018 and said that the revised drawing according to site will be provided with in fort night report after resolving the dispute. |
| 5 | 8158 | C/O govt. College at Khad Tehsil Haroli distt. Una |  | Vide Letter No. 8411-12 dated 18-08-2017 |  |  | Letter issued to EE Una regarding detailed contour site vide letter No. 2676-77 dated 04/10/2017 | Contour site plan has been sent vide EE Una letter No. 8411-12 dated 18/8/2017 to Chief Architect for approval site has also been inspected by the Sr. Architect on dated25/1/2018 and revised layout plan is still awaited C/O boundary wall is in progress. |

LIST OF WORK, 15TH  CIRCLE UNA – (EDN) BHARWAIN DIVISION

| Sr. No. | Job No. | Name of Project | Date of Requirement received |  | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 6 | 7680 -A -do- | C/o Science Lab Addl. accommodation at Govt. Sr. Sec. School Badehra Rajputan, Amb C/O Proposed stadium at Govt. Sr, Sec. School Badhera | Dated: 17-11-2011 & 23/01/2012 |  | 8500-01, dated: 29/11/2011 Letter No. 21324-27 dated 14/3/2017 | Dated: 23/01/2012 | 9820-21, dated: 11/01/2012 | Working drawings issued vide .Letter No. 4751-53 dated 28/03/2017 | 75% work completed upto date expenditure of Rs. 65.58 lac occurred & Rs. 24.00lac diversion proposed from GSSS Chanari. |
| 7 | 7680-A | C/o Govt. Sr. Sec. School at Bangana (Science lab) | 01/06/2017 |  | Vide letter No. 362 dated 17/4/2017 |  |  | Letter issued to EE Bangana regarding contour site plan vide letter No. 1053-56 dated 15/06/2017 | Contour site plan has been sent to Chief Architect Shimla vide EE letter No. 362 dt. 17/4/2017 & received back from Chief Architect Shimla with observation vide letter NO. 1053-54 dt. 15/6/2017. The Nallah is existing through the proposed site provided by Education Department which is not feasible for C/O of building and now the Sr. Architect has inspected the spot on 27/1/2018 and checked physically the whole site and suggested that if the education dept. get the land of Forest Dept. abutting to the proposed site transferred at least in a width of 7.00 metre. Then the site is feasible for const. of building. Accordingly Principal Sr. S.S.S Bangana has been conveyed to be transferred . |
| 8 | 7680 -A -do- | C/O Proposed stadium at Govt. Sr, Sec. School Badhera |  |  | Letter No. 21324-27 dated 14/3/2017 |  |  | Letter issued for detail requirements Letter No. 4751-53 dated 28/03/2017 | The site was inspected by Sr. Architect and all concerned on 26/1/2018. Accordingly the preparation of latest contour site plan including existing school building is in progress. . |
| 9 | 7680-A | C/o 6 room additional accommodation for Govt. Sr. Sec. School Haroli at Distt. Una |  |  | 3283-87, dated: 9/11/2011 |  |  | Observation made 3341-44, dated: 25/11/2011 | No correspondence has been received from the concerned department till date. |
| 10 | 7680-A | C/o 14 no. class rooms at Govt. Sr. Sec. School Palakwah Teh. Haroli | April, 2014 |  | 20019-21, dated: 17/02/2012 & 3406, dated: 18/05/2012 | Letter No dated 10/3/16 | 21181-83 dated 30-03-15 | Detail of Joinery along with joints issued vide letter No. 2733-35 dated 7/10/17 | Work is in progress. |
| 11 | 7680-A | Construction of Science Lab in Sr. School Lalri Teh. Haroli Distt. Una |  |  | 9056-59 dated 17-08-15 |  |  | Reminder send for detailed requirements issued dt. 22/02/17 | Tender is in process as per the standard drawings of Science lab. |
| 12 | 7680-A | C/O Science block (Science lab )for G.S.S.S Ghanari | Dated 07/02/2017 |  | Letter No. 12221 dt.2/02/2017 |  | Letter No. 14486-88 dated 27/2/2017 | Working drawing issued Letter No. 825-27 dated dated 3/06/17 | Tender is not called due to insufficient funds as the funds diverted to GSSS Badehra Rajputan. |
| 13 | 7680-A | C/O Science lab for G.S.S.S Bharwain Std. Design |  |  | Letter No. 505-06 dated 19/5/2014 |  |  | Issued by hand dated 18/06/2014 | Work completed & handed over to concerned department. |
| 14 | 7680-A | C/O Science block (modal A)for G.S.S.S at Amb | Dated 07/02/2017 |  | Letter dated 05/02/2017 |  | Letter No. 14486-88 dated 27/2/2017 | Working drawing issued Letter No. 825-27 dated dated 3/06/17 | The A/A & E/S is Rs. 127.68lac & deposit received is Rs. 12.00lac So tender has not been called due to insufficient funds. |
| 15 | 7680-A | C/O Science block for G.S.S.S at Panjawar |  |  | Letter No. 21859-61 dt. 20/02/2016 |  |  | Letter issued for requirement Letter No 5242-46 dt. 05/03/2016 Reminder sent dt 22/02/2017 | Standard drawings are to be followed. However sufficient funds have not been received from the concerned dept. |
| 16 | 7680-A | i)Govt. S.S.S School Dulehar teh. Haroli Una. ii)C/O Indoor Stadium at Govt. Sr, Se. School Dulehar Haroli Distt Una. - | 18-01-2016 Letter dated 27/02/2017 |  | . 18983-84 dt. 16/12/15. Letter No. 13058-60 dated 28/10/2016 | dated 10-03-16. | 23759-61 dt16/3/16 | specification issued Letter No. 124-25 dated 07-04-2016 W/Drawings issued dt. 01/04/2017 | Work estimate is approved and tender has been called |
| 17 | 7680-A | C/O Science block for G.S.S.S at Saroh distt Una. (Science lab) | Dated 07/02/2017 |  | 15074 dated 8/2/2017 &. |  |  | Working drawings issued for feasibility approval vide letter No. 1745-47 dt 1-8-17 | The feasibility report has been sent to Chief Architect Shimla Vide letter No. 11436-37 dated 30/1/2018 and the working estimate has been prepared and further process is being carried out. |
| 18 |  | C/O Science block for G.S.S.S at Behar, Jaswan, , Suri, Dhussara ,Rapoh Missran disst. Una. (Science lab) | Dated 07/02/2017 |  |  |  |  |  | i)GSSS Behar Jaswan A/A & E/S Rs. 130.88 lac & deposit Rs. 34.00lac & funds proposed for diversion to GSSS to Thathal. ii) GSSS Repoh Misran A/A &E/S Rs. 127.68lac& deposit Rs. 13.00 lac iii)GSSS Suri A/A &E/S Rs. 110.35 and deposit Rs. 12.00lac Tender not called due to insufficient funds. GSSS Dhussara tender awarded to the contractor & work will be started shortly. |
| 19 | 7994 | Construction of Multi Purpose Hall at G.D.C Daulatpur | Dated 14/09/2015 |  | 4337-39 dated 16-06-15 |  |  | Letter issued to supply the master plan vide Letter no. 1370-72 dated 18/7/16 | Director higher education vide letter NO. 821-24 dated 3/4/2017 for details. |
| 20 | 7975 | C/O Multipurpose Cultural Complex at Samoor Kalan Distt Una HP . | Letter No. 344 dated 7/1/2011 |  | Letter No. 930-31 dated 29/4/2016 |  |  | Working drawing & detail of Joinery issued Letter No.1603-05 dt. 08/08/2016 | The work of auditorium is in progress. The amended drawing No 32/1, 34/1,35/1, 37/1& 39/1 of Job NO 7975 has been received vide letter No. 4219-20 dt. 23/1/2018 and the remaining issue of building has also been discussed on dt. 26/1/2018 during the spot visit of Sr. Architect Shimla. |
| 21 | 8185 | C/O govt degree. College at Chowkimaniar Teh Haroli distt Una | Feb 2016 |  | Letter No. 11232-36 dated 29/11/2016 | Dated 6/01/2017 | Letter No. 4529 dated 31/7/2017 | Layout plan 7 W/Drawings issued for feasibility & approval vide letter no. 3383-86 dated 19/12/2016 | Letter has been sent to Director Education Shimla for revised AA & E/S vide letter No. PW/CE/HZ/WA-2/Degree College Chownkiminar /2017 1349-97dt 23-2-2017 |
| 22 | 8050 | C/o I.I.T. At Saloh, Una | 8594, dated: 11/02/2014 |  |  |  |  | Letter issued to E.E. regarding supply of site plan still awaited 370-77, dated: 30/04/2014 | No correspondence has been received from the concerned department till date. |
| 23 | 8050 | C/o I.T.I. at Saloh,Una ( Boundary wall approval ) |  | 7366-68, dated: 6/8/2014 (elevation & section ) |  |  |  | Letter issued that this office doesn’t gives approvals 2151-53, dated: 19/08/2014 | . No correspondence received from the concerned department. |
| 24 | 7154 | C/O I.T.I Building Gagret at Bhaderkali distt. Una | Letter NO. 458 dated 06/01/2017 | Letter No. 6537-38 dated 05/09/17 |  |  |  | Letter issued to E.E Bharwain for detailed contour site plan Letter NO3796-99 dt.21/01/2017 Vide letter No. 3165-66 dt. 23/11/2017 regarding detailed contour site plan | Contour plan yet to be submitted. |
| 25 | 8189 | C/O I.T.I Building Chintpurni at Nehrian Distt Una | Letter No. 113-15 dated 03/01/2017 | Letter No. 6537-38 dated 5/9/2017 |  |  |  | Letter issued to E.E Bharwain for detailed contour site plan Letter NO3800-03dt. 21/01/2017 | .Contour plan yet to be submitted Demarcation is being carried out at site. |
| 26 | 7154 | i)C/o workshops in Govt. poly technical Ambota ii)C/O 50 bedded girls hostel at Govt. poly technical Ambota | 29348, dated: 23/5/2013 | 9723, dated: 22/01/2013 Letter No. 8169 dated 17/11/2011 |  | 10015, dated: 20/02/2013 9818-19 dated 11/01/2012 | 10375-76, dated: 18/2/2013 | Working drawing issued. 2490-94, dated: 17/10/2013 Working drawing issued. 5063-65 , dated: 5/2/2012 | Work awarded to the contractor but could not start due to land dispute at site . Also funds are not provided by the concerned deptt. 85% work completed & work is in progress |

Note :- Red portion shows  deposit works Which are not counted in Total Projects