| LIST OF WORKS CIRCLE KULLU 6thCIRCLE (JUDICIAL) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr.No. | Job no. | Name of the project | Date of requirements received | Date of receiving site plan& detail | Date of approval | Date of feasibility | Status of project | Remarks |
|  | CZ-208 | Additional accommodation in judicial complex kullu *Extention of Judicial Court Complex. | *dt. 3.8.2011 *Lt.received from distt.&sessions judge Dated.30ThMay, 2014. *From Distt.&Session Judge Kullu on dt.4-7-2015. *From District &Sessions judgeKullu H.P.on dt. 23-9-15. Vide lt. no 8480. *From District &Sessions judgeKullu H.P.on dt. 14-10-15. Vide lt. no 9158. *From District &Sessions judgeKullu H.P.on dt. 26-11-15. Vide lt. no 10149. | E.E.Kullu Div. I dt. 3.8.2011 *From E.E.Kullu 28-1-12. | *From Additional Resistrar (GAD)on 12-07-2012. Approval recieved07.11.16 |  | *drgs. Issued on dt.22.11.11 . * *sketch drgs issued on dated 10-7-14 . *Revised S.drg. issued on dt.5-10-2015 vide lt. no 446-51. W. drgs issued on 08.09.2017 | *letter issued to EE dt 31.8. *letter issued to the DISTRICT & Session judge on dt 20-11-15 vide lt.no 717-21. *Lt.fax to D&S.J.KULLU on dt.26-11-15. *LT.issued to E.E. div. no 11 H.P.P.W.D. kullu. On dt.11-7-2017 Vide lt.no 427-30 |
|  | CZ-208 | A.D.R. OFFICE (JUDICIAL COMPLEX) DHALPUR, KULLU | * from chairman (district judge ) district legal services .. dt. 11.9.12 * from EE kullu div-1 dt. 8.10.12 *letter received from EE kullu-I dt. 23.10.12 * from E.E.Kullu div.no.1 H.P.P.P.W.D.Kullu dt.10-12-12. * letter received from Chairman (distt.judge )distt Legal services authority Kullu H.P. dt. 5-3-13 * letter received from Chairman (distt.judge )distt Legal services authority Kullu H.P. dt.21-5-13 *letter received from E.E.KULLU div.no. dt.3-10-13 *fromS.E.6TH circle Kullu dated 19-11-2013 *from justice high court on dt. 17-05-2016. | E.E.Kullu Div. I l. dt. 16.1.2012 | * dt.4.7.12 . *Approval lt.received on dt. 15-7-2016 vide lt. No 6314 from chairman (District judge )District Legal Services AUTHORITY Kullu H.P. | * dt 1.3.12 * dt.18-02-14 | Drg. Issued dt. 14-2-2012 *letter issued to the Chairman(Distt.Judge) distt. Legal services authority kullu on dt. 9.11.12 *letter issued to Chairman (Distt. Judge)distt. Legal services authority kullu dt.27-2-13. *Drg.issued on dt.24-6-13 *lt.issued to E.E.Kullu div.no 1 H.P.P.W.D. Kullu dated 29-10-2013. *Lay out plan &sketch drg issued on dated 6-1-2014 .& E-mail sent on dated 4-1-14. * Revised sketch drgs issued on dt.20-5-2016 vide lt. no 198-203. *Working drawings issued on dt.12-01-2017.vide lt. No.1231-35. | *letter issued to The Chairman (District judge) kullu. dt 13.9.12 ***** |
|  | CZ-208 | Distt. & session judge residence at Dhalpur kullu. *Construction of boundary wall in the sessions house at Ghandi Nagar,Kullu. | * from EE kullu-I 21.11.12 FOR ALLUMINIUM GLAZING,ROOF ON TERRACE. * from S.E 6th circle dt. 22.09.14 FOR Boundary wall | * from EE kullu-I 21.11.12 . |  |  | Drg. Issued on dt. 15.1.13 vide letter no.2093-98 *Lt.issued to S.E.6TH Circle kullu for reguirment of site plan Vide lt. no 836-39 dt. 14-10-2014. |  |
| 4. | CZ-208 | C/O THREE STOREY Buildig of Annexe of Session house,Kullu | *from additional registrar admn dt 15-3-2016 * from distt.&sessions judge kullu H.P.on dt.13 th oct.2017 vide lt.no.8782 | *xen kullu div.no.11 lt.no PW-K-11-DB-JUDICIARY/2016-376-80 DT. 12-4-16. | 15.5.2017 |  | .Drg issued on dt.26-5-16 vide lt. no 210-215. Revised working drgs issued on dt. 27.10.2017 | **** |