LIST OR WORK 3RD CIRCLE JUDICIARY

| Sr. No. |  | Job No. |  | Name of Project | Date of requirement received |  | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Status of Projects Supplied by SE. |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 |  | 2 |  | 3 | 4 |  | 5 | 6 | 7 | 8 | 9 |
| 1 |  | 4594 |  | A.D.R. Centre Solan |  |  | From E.E. site plan on dt. 24.01.13 | From Registarar on dt. 10.01.2013 | From E.E. dated. 24.01.2013 | Layout plan & working drawings issued on dt. 17.08.2013 | Yet to be taken up |
| 2 |  | 7791 |  | C/O Addition of Video Conference room in court building at Kasuali. |  |  |  |  |  | Drgs. Sent to EE, Division HPPWD, kasauli. Vide letter no 4468-71 dated 08/03/2017. | Estimate submited to C.E.(SZ) for funds/approval. |
| 3 |  | 4107 |  | C/O Earmarked residence for judicial officer at Radiali Tehsil- Nalagarh, distt. Solan. | Vide letter no 4564-66 dt. 14/07/2016 |  | Vide letter no 4564-66 dt. 14/07/2016 Vide letter no 4564-66 dt. 14/07/2017 |  |  | Revised working drawings sent to The Civil Judge, (Sr. div)-cum-ACJM Nalagarh vide letter no 3028-31 dt. 07/11/2017 | Yet to be takenup feasibility sent to Arch. wing |
| 4 |  | 7704 |  | C/O Judicial staff colony on Govt. land bearing khasra no 1126/993/1 measuring 2096 Sqm in mauza siri nagar, The kandaghat distt. Solan. |  |  | Vide letter no 19411-13 dated 27/03/2017 | Vide letter no 32922 dt. 24/11/2017 Vide letter no 12958 dt. 13/12/17 |  | The Civil Judge(Jr. Division) Cum JMIC Kandaghat requested to send the requirement vide letter no 152-55 dated 18/04/17 Layout plan sent to The district & Sesion judge, Civil& Session division, Solan vide letter no 2562-66 dt. 20-09-17 | Yet to be taken up site plan |
| 5 | 3866 |  | C/o additional Court/accommodation in the court complex at Arki Distt. Solan |  |  |  |  |  |  | Letter No. 1102-04, dated: 25.06.2016 Drawing send to the Civil Judge, Junior Division-cum-Judicial JMIC Arki Distt. Solan HP for f.n.a. | Funds not available. |

Note :- Red portion shows  deposit works Which are not counted in Total Projects