| LIST OF WORKS 6TH CIRCLE KULLU (HEALTH) |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr.No. | Job No. | Name of the project | Date of requirements received. | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Remarks |
|  | 4322 | ZONAL HOSPITAL KULLU C/O DEDICATED EYE O.T. UNIT &10 BEDED WARD (ADDITION &ALTERATION) *Master plan for construction of Admin .Block &Central store at rural hospital Kullu. *For construction of new teaching block in the FHW Training school Kullu. | *from EE dt 19.11.12 . *FROM CMO 11-9-2014 *FROM CMO 2-04-2013 | *RECEIVED IN PERSON ON DT. 19-6-10 * from S.E.6th Circle dt 22.9.14 *18-10-2014 FROM E.E. *dt 3-11.14 FROM EE. | *From Director Of Heaith Services H.P. on dated 27-01-2011 |  | *W.DRG. ISSUED ON DT. 4.2.2011 IN PERSON& 7-2-2011 *Lt.issued toE.E.Kullu for latest & detailed site plan dt.04-10-2014. *Lt.issued toE.E.Kullu div. no 11 dt.12-11-2014. |  |
|  | 6014 | Vet. Dispensary Gohi Kullu |  | 21-8-08 |  | dt 27.4.10 | Layout plan Drg. Issued on dt 13/10/08 |  |
|  | 3390 | Sub Centre Hurla | *5-9-08 | *5-9-08 |  |  | *Lay out plan Drg. issued on dt 6/9/08 |  |
|  | 3390 | P.H.C. Bhunter Kullu |  |  |  |  | *Lay out plan Drg. Issued on dt 10/9/08 |  |
|  | 6014 | Vet. Dispensary at Suchani Distt. Kullu | *dt.17/2/09 | *dt.17/2/09 |  |  | *Layout Plan Issued on dt13/8/09 |  |
|  | 3390 | P.H.C. BUILDING MANIKARN KULLU (HEALTH INST. LVL.II with RESI.) | *From EE dt.24.3.11 | From EE dt.24.3.11 |  |  | LAY OUT PLAN( Health inst. Level 11 )Issued on DT.23.4.11 |  |
|  | 6014 | Veterinary dispensary and quarters at kais distt. Kullu. | *From EE on dt 23.8.12 . | *From EE on dt 23.8.12 . *FROM EE ON DT.18.3.13 . |  |  | Layout plan Drgs issued on dt. 6.4.13 . |  |
|  | 3390 | - bedded CHC building at Banjar. | * from chief Medical Official, kullu dt. 19.9.12. * from CMO Kullu dt.26-5-14. * from Director Health Services dated 1-2-2014 . | *from EE dt. 18.9.12 & dy. *S.E.6 th circle dt.22-7-13 *FROM DHS HP DT.15-2-14. | * from DHS H.P.Shiml -a vide lt.no.1649 dt.18-7-14 | *from E.E. On dated 16-1-14. *fromE.E. dated 21-8-14. | *Master plan ,sketch drg issued on dated 2-12-2013 *Revised sketch drgs issued to Director of health services .H.P.,Shimla dated 27-6-14. *Working drg issued on dated 31-10-2014 . |  |
|  | 3390 | Civil Hospital Manali | * from E.E.Kullu dt. 25-9-2014 , | * from E.E.Kullu dt. 25-9-2014 , |  | * from E.E .Kullu dated 19-03-2015 | *Lt.issued to E.E.Kullu div. no 11.for reguirment of soft copy of same, dated 14-10-2014. *Sketch Drgs. Issued on dated 12-03-2015 . | Approval till awaited . |
|  | 6014 | GO-SADAN FOR (180 CATTLE ) VILLAGE JATHED P.O.KATRAIN DISTT. KULLU. |  | From E.E. 29-01-2011. |  |  | *Lay out plan, Sketch Drgs. Issued on dated 18-05-2011 . | APPROVAL& FEASIBILITY AWAITED. |
|  | 3390 | CHC JARI DISTT.KULLU (HP) |  | *From E.E.Kullu div. no 1.on dt.8-7-2015. |  |  | *Letter issued to E.E.for detailed site plan& details of requirement . |  |
|  | 7351 | C/O 50 Bedded Ayurvedic Ayush co hospital at Bajaura Distt.Kullu H. P.m | * from Director Director Ayurveda,H.P.CO dated 18-10-2016. *from D.A.O.,KULLU 17-12-2016 vide lt. No3989 | *From S.E.6TH CIRCLE KulluCO .HPPWD on dt.3-11-2016. |  |  | *Letter issued to E.E DIV. NO 1.on dt. 17-11-2016 vide lt. No 975-978. *Letter issued to E.E DIV. NO 1.on dt.29-11-2016 vide lt. No 1013-1017 *drawings revised as per comments of ANC. *Drawings ready to issue. |  |
|  | 3390 | c/o Health SubCentre Rumsu. Distt Kullu. | *E.E.MECH.div.H.P.P.W.D.Kullu.on dt.3-2-2017 Lt.no.1-11. | *E.E.MECH.div.H.P.P.W.D.Kullu.on dt.3-2-2017 Lt.no.1-11. |  |  | *Lay out plan& Sketch Drgs. Issued on dated 29-03-2017vide lt. No1819-23.. |  |
|  | 4322 | C/o administrative block of ANM SCHOOL AT GHANDI NAGAR KULLU. |  | *E.E.MECH.div.H.P.P.W.D.Kullu.on dt.2-2-2017 Lt.no.61018-20 |  |  | *Lay out plan& Drgs. Issued on dated 07-04-2017 vide lt. 16-20. |  |