LIST OF WORK, 15TH  CIRCLE UNA – HEALTH

| Sr. No. | Job No. | Name of Project | Date of Requirement received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 3390 | C/O Upgraded PHC Bhadshali in to C.H.C Level-III Bhadshali Una - | 5121206 dt. 31.06.2016 | 19674-76 dt 11/1/2016 | Letter No. 47817 dated 09/11/2016 | 9984-85 dt. 6/9/2016 | Revised working drawings issued vide Letter No.3627-31 dt.07/01/2017 | Sufficient fund have not been received from the concerned department. |
| 2 | 3390 | C/o E.S.I. Hospital at Tahliwal |  | 22672-74, dated: 11/02/2014 |  | 708-09, dated: 19/04/2014 | Working drawings issued vide letter No. 2487-91, dated: 09/09/2014 | No further correspondence has been received from the concerned department. |
| 3 | 3390 | C/O Newly upgraded C.H.C. at Dulehar |  | Revised site plan Letter No. 20504 dated 01/03/2017 | ---------------------- |  | Revised working drawings issued vide Letter No. 4778-79 dated 30/3/2017 | Work is in progress. |
| 4 | 3390 | Construction of Health institution level IV at Dhussara Teh. Amb Distt Una. |  |  |  |  | Layout plan alongwith working drawings issued 1933-39 dated 03-08-15 | .60% work completed & remaining work is in progress. |
| 5 | 3390 | C/O additional Accommodation at CHC Gagret |  |  |  |  | Letter issued for detailed requirements.2900-04 dated 8/10/15 | Tender has been called. |
| 6 | 3390 | C/O PHC Level-III at Khad Tehsil Haroli distt. Una |  | Letter No. 13242-44 dated 08-10-15 |  | No. 21856-58 dated 20-02-16 | Layout & working drawings issued for feasibility Letter No 4827-28 dated 03-02-16 | Work is in progress. |
| 7 | 3390 | C/O C.H.C building at Santokhgarh (additional accommodation) |  | 2249-51 dt. 11/5/2016 | Letter No. 23742 dt.16-06-16 | 24702-03 dated 28/3/16 | Working drawings alongwith specification issued on dated 29/04/17 | .Work estimate has been prepared and further process is being carried out. |
| 8 | 3390 | C/O P.H.C Buidling at village Kuthar Teh. Haroli Distt. Una |  | Letter No. 21328-31 dated 14/03/2017 |  |  | Letter issued to Director Health Services for detail requirements on dated 27/03/2017 | Reply still awaited from the concerned department. |
| 9 | 3111 | i) OPD Block in Regional Hospital at Una HP ii)Additional accommodation of 100 beds for existing Hospital Una ii)MCH Wing at RH Una | Letter NO. 12910 dated 7/4/2016 received through EE Una. | 12903-04 dated 13/11/14 Letter No. 11409-10 dated 10/10/14 Letter No. 14418-20 dated 29/12/17 | 43994 dated 28/11/2015Form Director of Health. |  | Drawings issued vide letter No. 2908-12 dt. 9/10/2015 Letter issued for detailed requirements vide letter 5225-29 dated 29/1/2015 Letter issued for detailed contour site plan2661-65 dated 04/10/2017 | Funds have not been provided by the concerned department Funds as well as details have not been provided by the concerned dept. Contour site plan has been sent by EE Una vide letter No. 14418-21 dated 29/12/2017. |

Note :- Red portion shows  deposit works Which are not counted in Total Projects