| List of Work Health Deptt. Solan Circle. |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Sr. No. | Job No. | Name of Project | Date of requirement received | Date of receiving site plan & details | Date of approval | Date of feasibility | Status of project | Remarks. |
| 1 | 3390 | CHC Darlaghat Tehsil Arki Distt. Solan |  | Vide letter no 1073-75 dt. 02/05/2015 |  | Vide letter no 5416-18 dt. 11-05-15 | Detail of doors, windows &vents elevations & detail drawings sent to EE, Arki division Vide letter no 445-46 dated 09/05/2017 | Work is in progress |
| 2 | 3390 | C/O sub centre building at mamligh. |  |  |  |  | Request for Revised Drawings by SE 3rd Circle HPPWD Solan. Vide lt. No 24846-47 dt. 23/03/2016 | Not takenup yet |
| 3 | 3390 | CHC sayri | Vide letter no 8092-94 dt. 04/10/2014 |  | Vide letter no 61/91 dt. 26-06-15 | Vide letter no 13074-75 dt. 19/01/2015 | Medicine room plan/roof plan flooring pattern with detail supplied to EE Arki on dt. 10/05/16 vide lt. no. 561-62 | Work is in progress |

| 4 | 3390 | Countour site plan building at Jangeshu(SH:-Issue of Architectural Drgs |  | From EE on dated 28/09/15 |  |  | Working drgs alongwith specifications for checking feasibility sent to EE. HPPWD Kasauli. dt. 26/02/2016 | Work not taken up |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 5 | 6664 | C/O new Hospital building at Kandaghat. |  |  |  |  | Letter from EE,B&R division Solan. Requested to issue the fresh specification vide letter no 7825-27 dated 19/06/16. | work is in progress. |
| 6 | 3390 | Contour site plan of proposed health institution level-IV building at baddi distt. Solan (HP) |  | Vide letter no 15281-82 dated 14/10/2016 |  |  | Layout plan &Working drawings for checking feasibility sent to EE, Nalagarh Division vide letter no 367-69 dated 04/05/17 Letter sent to The Director Health services to confirmed the requirements vide letter no 1082-87 dt. 19/06/2017 | Work yet to be taken up 50 bedded |
| 7 | 3390 | C/O PHC building at Baddi distt. Solan. |  |  |  |  | Layout plan & Sketch drgs. sent to The director Health services HP Vide letter no 3076-79 dt. 13-11-2017 | Working drawing awaited. |
| 8 | 3008 | C/O new building for MDR Drug Store at TB Santorium, Dhaarampur. | Vide letter no 1934 dt. 15/12/2015 | Vide letter no 26097-101 dt. 05/12/2015 | Vide letter 2175 dated 08/02/2017 |  | Working drawings alongwith specification sent to EE, B&R div. Kasauli videl letter no 2994-97 dt. 06/11/2017 | Work tenders under process. |
| 9 | 8124 | Zonal Leprosy hospital at Lohanji Dharmpur Solan. | Vide letter no 66-70 dt. 23/09/17 |  | Vide letter no 16194 dt. 22/4/2016 |  | Layout plan ,W/D alongwith specifications issued on 26/02/16 vide letter no 118-22 Revised Drgs. issued to Director health services Shimla vide letter no 2903-08 dt. 27/10/2017 | Revised Architetural drawings awaited |

Note :- Red portion shows  deposit works Which are not counted in Total Projects

Superintending Engineer,

3rd Circle, HPPWD, Solan.