| Sr. No. | Job no. | Name of project | Date of requirements received |  | Date of receiving site plan &details |  | Date of approval |  | Date of feasibility |  | Status of project |  | Physical Status of work | Likely date of completion |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Cz-326 | Parking at Jogindernagardistt. Mandi | 25.2. 10 from s.e |  |  |  |  |  |  |  | 6-11-09 sketch drgs. Issued 4.8.10 re- issued sketch drgs. |  | Work completed. |  |
| 2 | Cz-314 | Combined office at Jogindernagar at distt. Mandi ( partial phase Completed) | 15-12-09 21.11.11 19.12.12 27.4.13 21.5.15 |  | 18-5-9. 16-7-09 |  | 19 -8- 2011. |  | 28-01-11. From e.e |  | 28-7-10 sketch drgs. issued 24.11.11 workingdrgs. Issued 18.01.12 plans issued 22.12.12 layout & plans issued 1.6.13 detail of joinery issued. 24.11.14 Colour scheme issued 16.6.15 dias detail issued 22.8.15 panelling detail issued. 27.8.15 panellingdrgs. Issued. 15.11.16 railing detail drg. Issued. |  | 60 % work completed and further site for balance work is not available. | - |
| 3 | Mz-356 | extension of Stadium in Mela Ground at Jogindernagar | 24.3.12from e.e 23.4.12 from e.e |  | 24.3.12 from e.e 23.4.12 from e.e (revised) |  |  |  |  |  | 6.4.12 layout issued 1.9.2014. drg. Re issued |  | Work completed. | - |
| 4 | 4537 | Gang-Hut at NeriJogindernagar DisttMandi | 10.12.08 from e.e 2.1.09 from e.e |  | 10.12.08 from e.e 2-1-09 from e.e (revised) |  |  |  |  |  | 8-4-09 layout &working drg.issued |  | Work completed | - |
| 5 | 4537 | Inspection Hut at MakriritehJogindernagardistt Mandi | 19.12.08 from e.e |  | 19-12-08 from e.e |  |  |  |  |  | 8-4-09drg. issued |  | Work completed | - |
| 6 | 6456 | Pwd colony at Jogindernagar (provision of type I, II, III & IV qtrs. | 1.6.10 from e.e |  | 26.4.10 from e.e |  |  |  | 28.01.11 from e.e |  | 24.5.10letter issued Layout plan 7.8.10 layout issued |  | Work completed | - |
| 7 | 6456 | Office building of executive engineer b&r division Hppwdjogindernagar(addition&alteration) |  | 10-9-13 from s.e |  |  |  |  |  | 6-6-2014 drg. issued for provision of roofing |  | Work not started |  |  |